| Division of Finance and Business Operations |  | Procurement & Strategic Sourcing 5700 Cass Avenue, suite 4200 Detroit, Michigan 48202 (313) 577-3734 FAX (313) 577-3747 |
| --- | --- | --- |

March 19, 2015

Minutes of the Pre-bid Conference

RFP KCI Relocation Planning and Scott Hall Building Upgrades 2015

dated March 12, 2015

The pre-bid conference for the KCI Relocation Planning  and Scott Hall Building Upgrades 2015 was held on March 19, 2015 at 1:00 pm Valerie Kreher reviewed the administrative requirements of the pre-bid package, especially concerning details such as bid due dates and who vendors may contact during the live bid process. Ekta Kamalia of the Facilities Planning & Management, lead the site visit and discussed the expectations and scope of work.

The pre-bid conference attendees sign in sheet and meeting minutes are available for downloading from the University Purchasing Web Site at: http://www.purchasing.wayne.edu/Building_Design.html.

As a point of information, the University Master Plan is available at www.facilities.wayne.edu.

Numerous simple questions and answers were addressed at the pre-bid meeting. Some of the issues were as follows:

- Construction Manager should define all Joint Venture relationships, included in the Construction Manager team, and the responsibilities of each in their executive summary so that the University can easily identify this information.

- Deliverables related to this study are outlined in the RFP.  Deliverables that are to be included in the vendors cost, are outlined in the RFP.

- Any items to be considered as reimbursable should be specifically outlined in the vendor’s proposal.  Reimbursable items such as printing costs are for University prints only. Construction Manager will not be required to produce prints for Contractors.  Travel is excluded for tri-county area and should not be included as a reimbursable

- The maximum number of pages a proposal can have is 30 pages.  This count includes all forms and executive summary.  30 Pages means one-sided sheets with a font size NO SMALLER than 11 point. Covers and tabs not included in this count.

- Liability Insurance from awarded vendor is required. However certificates are not required with proposals and not included in the 30 page format.

- Please review the insurance section carefully, there are some changes in the documents,  such as the addition of professional liability insurance and changes in the amounts of required insurance for most of the categories

- All University Design Standards must be followed rigorously.  The web site to reference vendors to for University Construction Design Standards is http://www.facilities.wayne.edu/dcs/Genin.htm.  While the General Conditions of Construction and Supplementary General Conditions for Construction of the Contract deal principally with the responsibilities and obligations of the Construction Manager, it is understood and acknowledged that they also define requirements for the Design Professional’s performance. As a result the General Conditions of Construction and Supplementary General Conditions for Construction of the Contract pertaining to this Project are expressly incorporated into this Agreement. It is expressly understood that the Design Professional is not responsible for the construction of the Work.

- A secondary site visit was not scheduled.

- This is one RFP with two separate projects. The two projects are funded from their individual accounts; hence for accounting purposes two separate contracts, GMP’s as well as billings will have to be submitted. Also, separate design progress meetings shall be scheduled with the project architect and end user group.

- Construction shall have to be phased in as orderly and least disruptive manner as possible so the overall duration of the project can be minimized.  The sequencing of construction at Scott Hall, Elliman and other small labs elsewhere in the campus is very critical for the success of the project.

- Both Scott Hall and Elliman shall be occupied through construction completion.  Construction Manager shall be required to be very vigilant about noise, dust, vibration control, shutdowns.  Work causing disruption to the occupants might need to be scheduled first thing in the morning or around researches schedule. Advance notice of such activities shall need to be provided and construction activity planned/coordinated in advance.

- Both Elliman and Scott Hall (from 4th floor through 9th floor only) are research buildings and fall under WSU’s jurisdiction. WSU Fire Marshal and electrical inspector shall inspect the site and provide approval. Scott Hall basement through 3rd floor falls under State’s jurisdiction therefore  if work needs to be done on those floors construction documents will have to be submitted to the State  and site inspected by the State Fire Marshal and State Electrical Inspector.

- Construction documents are being developed at this time. A narrative of the project scope, background and description has been provided in the RFP. Scott Hall has Honeywell controls and Elliman has Siemens controls.

- On site storage is VERY limited. Contractors are expected to bring in material at the site as required.

- Vendor must provide own dumpsters if needed. Vendor shall not be allowed to use USU dumpster.

- Job site trailer shall be allowed if required.

- Any needed abatement and air monitoring will be by owner and is part of the total project budget.

- There is no parking at the site.  There is room to load and unload only. Both buildings have loading dock.

- The Level of Effort Work Plan and Cost Schedule C have been posted separately to the website in an excel format for simple update and must be included as part of the response to this RFP. If additional line items other than what is listed in Schedule C1, C2 and C3 is required please add them to the existing spread sheet with notes.  Please NOTE: Additions to the Level of Effort requires YES on Restricted Services Schedule A.1.

- Vendors are required to note any concerns or modifications they may have as part of their proposal submission. In the absence of any noted concerns, the University will understand that the Vendor is willing to accept our contract “as is”.

- All supporting documentation submitted with this proposal will become the property of the University and may be subject to Freedom of Information Act disclosure, exceptions include requested Financials after receipt of RFP response, sent to the Director of Purchasing for review.

- The Deadline for project related questions is March 25, 2015, 12:00 noon.

- Bids are due March 30, 2015 at 12:00 noon, to be time date stamped in Procurement & Strategic Sourcing located in the Academic/ Administration Bldg., 5700 Cass Avenue, 4th Floor – Suite 4200, Detroit, MI 48202.

- We will require an original plus three copies (4 total) of your proposal.  In addition, an electronic version is required, which should be submitted to our secure mailbox at rfp@wayne.edu

- Any responses, materials, correspondence, or documents provided to the University are subject to the State of Michigan Freedom of Information Act and may be released to third parties in compliance with that Act, regardless of notations in the VENDOR's Proposal to the contrary.

All questions concerning this project must be emailed to: Valerie Kreher, Procurement & Strategic Sourcing at 313-577-3720 Email: rfpteam2@wayne.edu (copy to Robin Watkins, Email:  ag5343@wayne.edu) by 12:00 p.m., March 25, 2015.

Do not contact the Facilities Planning & Management, or other University Units, directly as this may result in disqualification of your proposal.

Thank you

Valerie Kreher,

Senior Buyer, Purchasing

313-577-3720

CC:	Ekta Kamalia, Robin Watkins, Attendees list.