| Division of Finance and Business Operations |  | Procurement & Strategic Sourcing 5700 Cass Avenue, suite 4200 Detroit, Michigan 48202 (313) 577-3734 FAX (313) 577-3747 |
| --- | --- | --- |

March 13, 2015

Addendum #1 To

Request for Proposal

For 2015 Parking Structures 1, 2 & 5 Renovations 2015: Project 051-258269 PS-1, 056-258270 PS-2, 045-258271 PS-5

Minutes of the Pre-bid Conference

Dated March 5, 2015

The Addendum must be acknowledged on your lump sum bid.

The pre-bid conference for Request for Proposal for 2015 Parking Structures 1, 2 & 5 Renovations 2015, Project 051-258269 PS-1, 056-258270 PS-2, 045-258271 PS-5 was held on March 12, 2015, at 2:30 PM (local time) – at Detroit, MI 48202.  Kimberly Tomaszewski reviewed the highlights of the pre-bid package, especially concerning details such as bid due dates and who Contractors may contact during the live bid process.  Robert Jacobs and Dave Parish from Walker Parking Consultants   discussed the technical aspects of the project and bid requirements, and conducted the Q & A session.

NOTE: You must have attended a pre-bid conference in order to be eligible to bid on a particular project.  Receipt of minutes or addenda without being at a pre-bid conference does not qualify your company to bid.

Numerous simple questions and answers were addressed at the pre-bid meeting. Some of the issues were as follows:

- A bid bond is not required for bids below $50,000.  Otherwise, a bid bond (5%) will be required for the full amount of the bid.

- Performance Bond and Material & Labor Payment Bond requirements are listed in the specifications of the job.  Performance & Material & Labor Payment Bonds must be provided by the awarded Contractor with the submission of the signed contract; which will then be submitted to FP&M management for counter signature.

- The awarded Contractor must provide the required Certificate of Insurance in compliance with Section 800, article 11 of the bid specifications prior to commencement of any work.

- Please review the insurance section carefully, there are some changes in the documents,  such as the addition of professional liability insurance and changes in the amounts of required insurance for most of the categories; however, there will not be a requirement for Professional Liability Insurance for this project.

- If your company has not previously done business with the University you may go to the Purchasing website at www.purchasing.wayne.edu and look for the “new vendor” link under “Information for Vendors” on the left.  You may submit a new vendor request form and an IRS form W-9.  This will register your company on our vendor list.  (NOTE: this does not replace the listserv.)

- This Project Requires the Contractor and any subcontractors to compensate all employees who come to the job site at no less than State of Michigan Prevailing Wage Rates.  A Prevailing Wage Rate Schedule is included in Section 00410 of the Bid Specifications.  Contractors must review these requirements to be sure they are in compliance with the requirements of the University and the State of Michigan. Contact the State of Michigan if further information on prevailing wage rate is needed at website http://www.michigan.gov/dleg/0,1607,7-154-27673_27706---,00.html.  Contractors must post wages at the job site in compliance with the complete Prevailing Wage Rate listing provided in Bid Documents.

- 1099 workers and subcontractors using 1099 workers are NOT acceptable

- Certified Payroll must be provided with each of the contractor’s pay applications for all workers who worked at the job site, in compliance with the State of Michigan policy.  Failure to provide certified payroll will constitute breach of contract and pay applications will be returned unpaid, and remain so until satisfactory supporting documents are provided.

- Signed waivers from all Subcontractors and suppliers must accompany Pay Applications or they will be returned for such documentation prior to approval.

- A properly executed sworn statement is required from all tiers of contractors, and sub-contractors indicating sub-contractors and suppliers which provide services or product of $1,000.00 or greater.  Sworn statements must accompany applications for payment

- All documents listed in the Front End Section 0410-2 “Wayne State Prevailing Wage Requirements” must accompany applications for payment. Failure to do so will result in the entire application package returned for correction.

- A checklist of all Pay Application requirements can be found in Section 00430-1.

- Note: there is a new section 440 Contractors Performance Evaluation.  This is a new part of the contract and will be performed at the end of every job.

- The competency and responsibility of Bidders will be considered in making the award.  The Owner does not obligate himself to accept the lowest or any other bids.  The Owner reserves the right to reject any and all bids and to waive any informalities in the Proposals.

- Contractors are permitted to park within structure and use to allotment for parking space closures at no added costs.  Contractor parking shall be confined within designated work areas.  Contractors shall be assigned parking swipe cards for distribution to trades. Coordinate number and assignment of cards required with WSU PM.

- Section 300, Form of Proposal has changed very recently, review carefully and complete in its entirety to avoid disqualification.  Please note that the Form of Proposal included in the RFP is a SAMPE only.  Each parking Structure has its own Form of Proposal and must be downloaded separately from the project on the Procurement web-site.

- The contractors must fill out our prequalification form.  They can attach additional information if they would like but at a minimum the information requested must be filled in on our form so that we do not have to hunt to find the information.

- Contractors who have withdrawn a bid after a University bid opening and/or refused to enter into a contract with the University upon notification of award within the last 3 years are not eligible to bid on this project.

- Project hours of operation are 7:00am – 7:00 pm for all structures, Mon thru Sat.  See Drawings for specific requirements.    Prequalification meeting will be held the first business day after bid openings.  Contractors must be available.  The Project Manager will coordinate the meetings.

- Prequalification meeting includes Schedule of Values from the Contractor, including a list of Contractor’s subcontractors and other qualifications required by the documents.

- An unsigned contract will be given to the successful Contractor at the conclusion of the Prequalification meeting, if all aspects of the bid are in order.  The Contractor has 5 business days to return the contract to the Project Manager for University counter signature.  The contractor must also submit a Performance Bond as outlined above and a Certificate of Insurance in the same 5 business day period.  In the event the Contractor fails to return the documents in this 5 day period, the University reserves the right to award the contract to the next most responsive bidder.

- An Optional second walk thru was not scheduled.  The Structures are open; however, parking fees will be required.

- Permit requirements are the responsibility of the awarded contractor as listed on Section 800 Article 4.  Structure One will require a Hydrant Usage Permit from the City of Detroit DWSD.  All applicable fees and costs associated with hydrant usage are responsibility of Contractor.

- Additional day(s) have been built into the project schedules for Special Events that will be taking place on campus during the construction period.  Note: PS-2 is closed for Festival Fireworks, 6/30/15.  Date to be confirmed.  Schedule reflects closure on 6/29 at 12:00 noon, 1 day prior to rooftop event.   Rain delay will be coordinated.

- Drawing set and specifications are specific to PS-1, with remaining drawing set and specification for PS-2 and PS-5.

- Several Alternates are described within the documents and pricing must be provided by Contractor on the Form of Proposal.  There are individual Project Forms of Proposal for each project; PS-1, PS-2 and PS-5.  Clearly identify on your envelop for each individual bid the project being submitted.

- Liquidated Damages apply to all substantial completion dates and milestone dates as shown on drawings and as specified.

- The contractor must build the cost for portable toilets into their lump sum bid to the University.  They must be placed in an inconspicuous place and not out in the open.

- Water pressure and flow rate must be monitored and recorded three times a day, minimum.  See Section 025160 for specific requirements.  Additionally, Contractor must install and maintain soil erosion sedimentation provisions per section 024110.  Clean-up and monitoring of slurry and disposal must be performed daily in addition to filters and slurry containment.

- Spoils and slurry contained within work areas is mandatory.  Soil erosion measures need to be provided, refer to section 0022100 Soil Erosion Sedimentation.  Contractor must designate a certified State of Michigan Storm Water Operator for the duration of project to monitor, provide reporting and enforcement for all MDEQ and NREPA requirements.

- Daily clean up shall be strictly enforced.  Contractor is responsible to wipe down stairways and elevator lobbies at all floors.  Contractors must comply with MIOSHA and NIOSH requirements to provide containment of dust and debris and mud to within permissible levels within the occupied structure and adjacent areas of work.  Contractor must continuously monitoring areas affected by construction to maintain clean safe operations and dust control throughout the construction project.  All sidewalks adjacent to structure shall be maintained in clean, usable condition at all times.

- Discussed the requirements of Professional signage.  Traffic routing and maintenance of signage in all areas including stair towers.

- A critical component of the PS-1 hydro-demolition work is installing and maintaining perimeter plywood protection around all work areas, particularly on the roof level. Minimum requirements include an 8’ tall continuous plywood barrier and additional protective shrouds on the hydro-demolition equipment, along with other specified performance requirements to ensure all dust/ debris/ water/ flying objects may be contained and minimized within the work areas at all times.

- Surveying provisions are detailed in section 020010 Work Items, Item 2.1.

- Contractor must provide their own dumpster if needed, which must be rubber or plywood padded if placed on concrete.  Location and duration must be coordinated with the project manager.  Dumpster must be tagged with the name of your company clearly displayed. Any lawn damage must be restored.

- Questions are due by March 16, 2015  at 12:00 noon

- Bids are due no later than 2:00 p.m., March 20, 2015, at 5700 Cass Ave. Room 4200 AAB.

No public bid opening will be held.

Time of Completion: The Contract is expected to be fully executed on or about 15 calendar days after successful bidder qualification and recommendation of award.  The successful bidder (Contractor) agrees to start construction immediately after receipt of a fully executed contract and Purchase Order, and to complete the work as follows:  Substantial Completion, and State Approved Inspections (if appropriate), no later than Parking Structure 1 – Has two substantial completion dates; July 31, 2015 Phase 1 Level 6, Bays 7 & 8, August 28, 2015 Phase 2 Level 2, Bay 8.  Alternates are identified on drawing R-003 in work schedule.

Parking Structure 2 date of substantial completion is July 30, 2015.

Parking Structure 5 date of substantial completion is July 17, 2015.  .

A copy of the sign in sheet is available for downloading from the University Purchasing Web Site at  http://www.forms.purchasing.wayne.edu/Adv_bid/Adv_bid.html.

This is an occupied area, awarded Contractor must be considerate of environment (noise, cleanliness, etc.)

IMPORTANT- This is an addendum which MUST be acknowledged on your bid form

We will require two copies each of your lump sum proposals, vendor qualification questionnaire and your bid bond documents.

All questions concerning this project must be emailed to: Kimberly Tomaszewski, Procurement & Strategic Sourcing.  Email: ac9934@wayne.edu, and copy Loretta McClary, Senior Buyer, at rfpteam1@wayne.edu.

Do not contact either FP&M or the Design Firm directly as this may result in disqualification of your proposal.

Thank you for interest shown in working with Wayne State University.

Kimberly Tomaszewski

Senior Buyer

CC:	Robert Jacobs  (Project Manager), Loretta McClary, Senior Buyer, Attendee list.