| Division of Finance and Business Operations |  | Procurement & Strategic Sourcing 5700 Cass Avenue, suite 4200 Detroit, Michigan 48202 (313) 577-3734 FAX (313) 577-3747 |
| --- | --- | --- |

September 18, 2013

Addendum One

Minutes of the Pre-bid Conference

RFP Manoogian Building Second Floor Renovations 2013

Construction Management, Project# 155-235729

dated September 9, 2013

The pre-bid conference for the Manoogian Building Second Floor Renovations was held on September 16, 2013 at 2:00 p.m.  Loretta McClary reviewed the administrative requirements of the pre-bid package, especially concerning details such as bid due dates and who vendors may contact during the live bid process. Nancy Milstein and Fran Ahern of Facilities Planning & Management lead the site visit and discussed the expectations and scope of work.

The pre-bid conference attendees sign in sheet and meeting minutes are available for downloading from the University Purchasing Web Site at http://www.purchasing.wayne.edu/Building_Design.html.

As a point of information, the University Master Plan is available at www.facilities.wayne.edu.

Numerous questions and answers were addressed at the pre-bid meeting. Some of the issues were as follows:

- Project scope includes renovation of the entire 2nd floor including finishes, fire suppressions, voice, data, mechanical upgrades, lighting and new ceilings. The artifacts in ethnic rooms are the responsibility of the contractors to protect or remove and reinstall.   Vendor will need to take photos prior to dismantling.   Off-Site/Climate controlled storage may be required.  Insurance requirements for items stored off-site by the vendor will be determined with the selected vendor.  Costs for this item will be a line item in the GMP.

- The Level of Effort Work Plan and Cost Schedule C.1, C.2 and C.3 will be released as excel files with the minutes for simple update and must be included as part of the response to this RFP.   Please NOTE: Additions to the Level of Effort requires YES on Restricted Services Schedule A.1.

- Vendor will responsible for abatement of hazardous materials for this project, including but not limited to spray-on fireproofing

- The contractor is to decide whether or not a site trailer is required and include the appropriate costs.   There is no space available on another floor for a site office.

- Classrooms will be designed as general purpose classrooms that will provide the capability for a variety of teaching methods that rely on updated classroom technology.   Fifteen percent or less of the rooms may be reconfigured.

- This is a class room building therefore, State Fire Marshal permits and inspections are required.

- The building will remain occupied during construction activities. Classes will be held on floors other than second.  All disruptions must be coordinated according to university policy and procedures.

- The design will be developed defining the scope of the project during the preconstruction phase.

- Project Schedule dates are firm.  Due to the volume of classes that must be scheduled in this building, vendors cannot miss any deadlines.  Liquidated damages are defined if the deadline is missed.

- Correction to bid documents:  Early completion bonus is NOT available for this project.

- The Construction Management contract has been revised recently.  Vendor must be sure to read it in its entirety.

- Vendors are required to note any concerns or modifications they may have as part of their proposal submission. In the absence of any noted concerns, the University will understand that the Vendor is willing to accept our contract “as is”.

- The construction Budget is $4,500,000.

- Drawings representing the current floor plans were distributed at the pre-bid meeting and will be posted to the Procurement’s website.

- Please Note: The Deadline for project related questions has been extended from September 19, 2013, to September 23, 2013 at 12:00 noon.

- Please Note: The Bid due date has been extended from September 25, 2013 to September 26, 2013 at 2:00 pm, to be time date stamped in Procurement & Strategic Sourcing located in the Academic/ Administration Bldg., 5700 Cass Avenue, 4th Floor – Suite 4200, Detroit, MI 48202.

- We will require an original plus 3 copies (4 total) of your proposal.  In addition, an electronic version is required, which should be submitted to our secure mailbox at rfp@wayne.edu per the requirements stated in the RFP.

- All University Design Standards must be followed throughout the project.  When making substitutions the contractor must verify that they meet university standards.  http://www.facilities.wayne.edu/dcs/Genin.htm

- Any responses, materials, correspondence, or documents provided to the University are subject to the State of Michigan Freedom of Information Act and may be released to third parties in compliance with that Act, regardless of notations in the VENDOR's Proposal to the contrary.

- The maximum number of pages a proposal can have is 30 pages.  This count includes all forms and executive summary.  30 Pages means one-sided sheets with a font size NO SMALLER than 11 point. Covers and tabs not included in this.

- Liability Insurance and Error & Omission Insurance from awarded vendor are required, however certificates are not required with proposals and not included in the 30 page format.

All questions concerning this project must be emailed to: Loretta McClary, Procurement & Strategic Sourcing at 313-577-3731 Email: Ac2843@wayne.edu and copy Kimberly Tomaszewski, at rfpteam1@wayne.edu by 12:00 p.m., September 23, 2013

Do not contact the Facilities Planning & Management, or other University Units, directly as this may result in disqualification of your proposal.

Thank you

Loretta McClary,

Senior Buyer, Purchasing

313-577-3731

CC:	Nancy Milstein, Kimberly Tomaszewski, Attendees list.

Attachment: Drawings posted to the website

Revised Cost Schedule: C.1, C.2, C.3 combined Excel File – posted to the website

This is a Prevailing Wage opportunity.  The following language has been added to the RFP document by way of Addendum Number One:

PREVAILING WAGE RATE SCHEDULE  (revised 4-05-2010)

- See also Page 00100-4 Section 12.B

- Wayne State University requires all project contractors, including subcontractors, who provide labor on University projects to compensate at a rate no less than prevailing wage rates.

- The rates of wages and fringe benefits to be paid to each class of laborers and mechanics by each VENDOR and subcontractor(s) (if any) shall be not less than the wage and fringe benefit rates prevailing in Wayne County, Michigan, as determined by the United States Secretary of Labor.  Individually contracted labor commonly referred to as “1099 Workers” and subcontractors using 1099 workers are not acceptable for work related to this project.

- To maintain compliance with State of Michigan Ordinances, Certified Payroll must be provided for each of the contractor’s or subcontractor’s payroll periods for work performed on this project.  Certified Payroll should accompany all Pay Applications.  Failure to provide certified payroll will constitute breach of contract, and pay applications will be returned unpaid, and remain so until satisfactory supporting documents are provided.

A Prevailing Wage Rate Schedule has been issued from the State of Michigan that is enclosed in this section

Additional information can be found on the University Procurement & Strategic Sourcing’s web site at the following URL address:

http://purchasing.wayne.edu/vendors/wage-rates.php

If you have any questions, or require rates for additional classifications, please contact:

Michigan Department of Consumer & Industry Services, Bureau of Safety and Regulation, Wage and Hour Division, 7150 Harris Drive, P.O. Box 30476, Lansing, Michigan 48909-7976 http://www.michigan.gov/dleg/0,1607,7-154-27673_27706---,00.html

F.      Wayne State University's Prevailing Wage Requirements:

When compensation will be paid under prevailing wage requirements, the University shall require the following:

- The contractor shall obtain and keep posted on the work site, in a conspicuous place, a copy of all current prevailing wage and fringe benefit rates.

- The contractor shall obtain and keep an accurate record showing the name and occupation of and the actual wages and benefits paid to each laborer and mechanic employed in connection with this contract.

- The contractor shall submit a completed certified payroll document [U.S. Department of Labor Form WH 347] verifying and confirming the prevailing wage and benefits rates for all employees and subcontractors for each payroll period for work performed on this project.  The contractor shall include copies of pay stubs for all employee or contract labor payments related to Wayne State University work.  The certified payroll form can be downloaded from the Department of Labor website at http://www.dol.gov/whd/forms/wh347.pdf.

- A properly executed sworn statement is required from all tiers of contractors, sub-contractors and suppliers which provide services or product of $1,000.00 or greater.  Sworn statements must accompany applications for payment. All listed parties on a sworn statement and as a subcontractor must submit Partial or Full Conditional Waivers for the amounts invoiced on the payment application. A copy of the acceptable WSU Sworn Statement and Waiver will be provided to the awarded contractor.

- Apprentices for a skilled trade must provide proof of participation in a Certified Apprenticeship Program and the level of hours completed in the program.

- Daily project sign-in sheets and field reports for the project must be turned in weekly.

Note:  Contractor invoices WILL NOT be processed until all listed certified payroll documents are received.

G.	If the VENDOR or subcontractor fails to pay the prevailing rates of wages and fringe benefits and does not cure such failure within 10 days after notice to do so by the UNIVERSITY, the UNIVERSITY shall have the right, at its option, to do any or all of the following:

1.	Withhold all or any portion of payments due the VENDOR as may be considered necessary by the UNIVERSITY to pay laborers and mechanics the difference between the rates of wages and fringe benefits required by this contract and the actual wages and fringe benefits paid;

2.	Terminate this contract and proceed to complete the contract by separate agreement with another vendor or otherwise, in which case the VENDOR and its sureties shall be liable to the UNIVERSITY for any excess costs incurred by the UNIVERSITY.

3.	Propose to the Director of Purchasing that the Vendor be considered for Debarment in accordance with the University’s Debarment Policy, found on our website at 
http://purchasing.wayne.edu/docs/appm28.pdf

Terms identical or substantially similar to this section of this RFP shall be included in any contract or subcontract pertaining to this project.

H.	The current applicable prevailing wage rates as identified by the State of Michigan Department of Consumer & Industry Services, Bureau of Safety and Regulation, Wage and Hour Division are attached.  Refer to item C above if additional information is required.

I.	Prior to award of the project, the apparent low bidder will be required to produce a schedule of values which will include the proposed subcontractors for each division of work and whether the subcontractor is signatory or non-signatory.  A letter of intent or contract will not be issued to the apparent low bidder until this document is provided.  The apparent low bidder will have one week to produce this document.  If the required document is not received within this time, the bidder will be disqualified, and the next low bidder will be required to provide this schedule of values.