| Division of Finance and Business Operations |  | Purchasing Department 5700 Cass Avenue, suite 4200 Detroit, Michigan 48202 (313) 577-3734 FAX (313) 577-3747 |
| --- | --- | --- |

March 14, 2013

Addendum #1 To

Request for Proposal

For Science Hall – Lecture Room Upgrade REBID: Project Project No. 005-226260

Minutes of the Pre-bid Conference

Dated March 4, 2013

The Addendum must be acknowledged on your lump sum bid.

The pre-bid conference for Request for Proposal for Science Hall – Lecture Room Upgrade REBID, Project Project No. 005-226260 was held on March 12, 2013, at 3:00pm (local time) – at Detroit, MI 48202.  Valerie Kreher reviewed the highlights of the pre-bid package, especially concerning details such as bid due dates and who vendors may contact during the live bid process.  Ekta Kamalia discussed the technical aspects of the project and bid requirements, and conducted the Q & A session.

NOTE: You must have attended a prebid conference in order to be eligible to bid on a particular project.  Receipt of minutes or addenda without being at a prebid conference does not qualify your company to bid.

Numerous simple questions and answers were addressed at the pre-bid meeting. Some of the issues were as follows:

- A bid bond is not required for bids below $50,000.  Otherwise, a bid bond (5%) will be required for the full amount of the bid.

- Performance Bond and Material & Labor Payment Bond requirements are listed in the specifications of the job.  Performance & Material & Labor Payment Bonds must be provided by the awarded Vendor with the submission of the signed contract; which will then be submitted to FP&M management for counter signature.

- The awarded vendor must provide the required Certificate of Insurance in compliance with Section 800, article 11 of the bid specifications prior to commencement of any work.

- If your company has not previously done business with the University you may go to the Purchasing website at www.purchasing.wayne.edu and look for the “new vendor” link under “Information for Vendors” on the left.  You may submit a new vendor request form and an IRS form W-9.  This will register your company on our vendor list.  (NOTE: this does not replace the listserv.)

- This Project Requires Vendors to use Union Labor, either their own or as labor supplied under a Project Labor Agreement.  Section 00420 of the Bid Documents outlines the University’s Project Labor Requirements for this and all projects that requiring prior approval of the Board of Governors.

- 1099 workers and subcontractors using 1099 workers are NOT acceptable

- Certified Payroll must be provided with each of the contractor’s pay applications for all workers who worked at the job site, in compliance with the State of Michigan policy.  Failure to provide certified payroll will constitute breach of contract, and pay applications will be returned unpaid and remain so until satisfactory supporting documents are provided.

- Signed waivers from all Subcontractors and suppliers must accompany Pay Applications or they will be returned for such documentation prior to approval.

- A properly executed sworn statement is required from all tiers of contractors, and sub-contractors indicating sub-contractors and suppliers which provide services or product of $1,000.00 or greater.  Sworn statements must accompany applications for payment

- All documents listed in the Front End Section 00420-2 “Wayne State Project Labor Agreements” must accompany applications for payment. Failure to do so will result in the entire application package returned for correction.

- A checklist of all Pay Application requirements can be found in Section 00430-1.

- The competency and responsibility of Bidders will be considered in making the award.  The Owner does not obligate himself to accept the lowest or any other bids.  The Owner reserves the right to reject any and all bids and to waive any informalities in the Proposals

- Parking on WSU campus lots and structures are $6.00/access.  Vendor must build parking into their lump sum bid.

- Section 300, Form of Proposal has changed very recently, review carefully and complete in its entirety to avoid disqualification.

- The contractors must fill out our prequalification form.  They can attach additional information if they would like but at a minimum the information requested must be filled in on our form so that we do not have to hunt to find the information

- Contractors who have withdrawn a bid after a University bid opening and/or refused to enter into a contract with the University upon notification of award within the last 3 years are not eligible to bid on this project

- Project hours of operation are 7:00am – 5:00 pm.  Anything else requires advance notice and approval.

- WSU will move AV  carts by the teacher’s desk  before construction begins

- May 6, 2013 thru July 19, 2013 will be your construction period. •	Substantial completion date is critical. The rooms are reserved for classes / events soon after substantial completion.

- All state inspections will be necessary since this is a classroom building

- Light ballast shall removed, boxed, labeled and moved to WSU – OEHS by contractor, contractor to advise FPM of boxes and then WSU will dispose of the boxes

- Contractor shall be required to perform noisy work around exam schedules or class schedules. The building shall be occupied during construction.

- Vendor to remove and dispose of the existing fixed furniture. All holes in the floor must be filled / sealed after demolition of fixed furniture. Floor must to prepped to receive new fixed seating. WSU has a separate contract with the new fixed seating furniture vendor.

- The freight elevator access is limited on Tuesday mornings and Friday morning. The loading dock opens at 8:00am. Material / equipment shall have to be moved from loading dock on the 1st floor to basement, where there is a freight elevator to transport material / equipment to the 2nd floor.

- Contractor is responsible to protect and clean occupied areas of construction dirt and debris including freight elevator throughout construction duration. Any damage to WSU property shall have to be replaced / repaired by contractor at no cost to WSU.

- Prequalification meeting includes Schedule of Values from the Contractor, including a list of Contractor’s subcontractors and other qualifications required by the documents.

- An unsigned contract will be given to the successful Contractor at the conclusion of the Prequalification meeting, if all aspects of the bid are in order.  The Contractor has 5 business days to return the contract to the Project Manager for University counter signature.  The contractor must also submit a Performance Bond as outlined above and a Certificate of Insurance in the same 5 business day period.  In the event the Contractor fails to return the documents in this 5 day period, the University reserves the right to award the contract to the next most responsive bidder.

- An Optional second walk thru was not scheduled.  .

- Permit requirements are the responsibility of the awarded contractor as listed on Section 800 Article 4.

- Vendor must provide their own dumpster if needed, which must be rubber or plywood padded if placed on concrete.  Location and duration must be coordinated with the project manager.  Dumpster must be tagged with the name of your company clearly displayed. Any lawn damage must be restored.

- Questions are due by March 18, 2013  at 12:00 noon

- Bids are due no later than 2:00 p.m., March 26, 2013, at 5700 Cass Ave. Room 4200 AAB.  
No public bid opening will be held.

- Time of Completion: The Contract is expected to be fully executed on or about 15 calendar days after successful bidder qualification and recommendation of award.  The successful bidder (Contractor) agrees to start construction immediately after receipt of a fully executed contract (or May 6, 2013) and Purchase Order, and to complete the work as follows:  Substantial Completion, and State Approved Inspections (if appropriate), no later than July 19, 2013.

- A copy of the sign in sheet is available for downloading from the University Purchasing Web Site at  http://www.forms.purchasing.wayne.edu/Adv_bid/Adv_bid.html.

- This is an occupied area, awarded vendor must be considerate of environment (noise, cleanliness, etc)

- IMPORTANT- This is an addendum which MUST be acknowledged on your bid form

Qestions and Answers that have been asked thus far:

Question 1:

'F2' type of fixtures appear on drawing E202.A. However, neither drawings nor specs specifies these fixtures.  Fixtures 'F1' & 'F1E' are shown on pages 405-406 of the specs, but I don't see anything about F2.

Answer 1:

Fixture F2 is shown in the cut sheet on page 251 of 413. Fixtures F1 & F1E for the Lecture Rooms are shown in the cut sheet on page 248 – 250 of the specs.

Question 2:

Per drawing E1.02 shows speakers being demoed out.  Demo note F has speakers as alternate #1.  Please advise if speaker demo is base or an alternate.

Answer 2:

Speaker removal is part of the ceiling and lighting replacement, which is Alternate No. 1.

Question 3:

The details on A8.11 and the plan notes on A2.21 mention using 1 1/2" diameter pipe handrail but detail 3 on A8.11 calls out for 1 1/4" diameter pipe handrail. Which is correct to use for all handrail on this project?

Answer 3:

Specifications also call for 1 1/2”. Please use 1 1/2” nominal diameter.

Question 4:

Alternate 1 is looking to remove acoustical ceiling tile and grid, is the acoustical ceiling tile/glue tested for asbestos?

Answer 4:

According to WSU’s ACM Report of 3/12/12, the 12” x 12” acoustical ceiling tiles are not ACM.

Question 5:

The base bid for the project calls for re-circuiting of the existing light fixtures that will be tied into the new

occupancy sensors. The existing ceiling is a z-spline ceiling which is extremely difficult to repair and the

specifications limit the length of MC cable to 6’ in ceiling spaces. Are extended lengths of MC cable

acceptable. If not, please clarify the design intent without having to remove large portions of the existing ceiling.

Answer 5:

In the base bid only and above the existing ceiling only, MC cable can exceed 6’.

Question 6:

Demolition note D on E1.02 calls to “re-configure existing telecommunications surface raceway to facilitate acoustic wall panel removal. Raceway to be flush to wall at completion.” The existing walls are block. Please clarify.

Answer 6:

A portion of the existing surface raceway is currently mounted to the acoustical panel. This needs to be modified to allow for panel removal. Upon panel removal, the raceway shall be surface-mounted to the block wall.

Question 7:

ACT-1 and the grid specified are not compatible. Please advise.

Answer 7:

WSU Lecture Room Upgrades 2nd Floor, Drawing Sheet A2.41 (Not Reissued), Room Finish Key 1, Revise ACT-1 to Manufacturer’s Code 414.

We will require two copies each of your lump sum proposals, vendor qualification questionnaire and your bid bond documents.

All questions concerning this project must be emailed to: Valerie Kreher, Purchasing Department.  Email: rfpteam2@wayne.edu, copy Robert Kuhn, Senior Buyer.

Do not contact either FP&M or the Design Firm directly as this may result in disqualification of your proposal.

Thank you for interest shown in working with Wayne State University.

Valerie Kreher

Senior Buyer

CC:	Ekta Kamalia (Project Manager), Robert Kuhn, Senior Buyer, Attendee list.