| Division of Finance and Business Operations |  | Purchasing Department 5700 Cass Avenue, suite 4200 Detroit, Michigan 48202 (313) 577-3734 FAX (313) 577-3747 |
| --- | --- | --- |

1/24/2013

Addendum #1/Minutes To

Request for Proposal

For Scott Hall Third Floor Renovations 2013: Project 612-221763

Minutes of the Pre-bid Conference

Dated January 17, 2103

The Addendum must be acknowledged on your lump sum bid.

The pre-bid conference for Request for Proposal for Scott Hall Third Floor Renovations 2013, Project 612-221763 was held on January 23, 2013, at 10:00 a. m. (local time) – at Detroit, MI 48202.  Robert Kuhn, Sr. Buyer, reviewed the highlights of the pre-bid package, especially concerning details such as bid due dates and who vendors may contact during the live bid process.  Nancy Milstein and Laura Clary from IDesign Solutions   discussed the technical aspects of the project and bid requirements, and conducted the Q & A session.

NOTE: You must have attended a pre-bid conference in order to be eligible to bid on a particular project.  Receipt of minutes or addenda without being at a pre-bid conference does not qualify your company to bid.

Numerous simple questions and answers were addressed at the pre-bid meeting. Some of the issues were as follows:

- An Optional second walk thru was scheduled for 10:00 a. m. (promptly), Monday, January 28, 2013.  Vendors are to meet at the 3rd Floor Lounge Area, adjacent to Rm3140 (pre-bid meeting location).

- Bids to be calculated on “straight time”.  Vendors are to coordinate with the Project Manager for any after hour work.  Project hours of operation are 7:00am – 5:00 pm.  Anything else requires advance notice and approval.

- A bid bond is not required for bids below $50,000.  Otherwise, a bid bond (5%) will be required for the full amount of the bid.

- Performance Bond and Material & Labor Payment Bond requirements are listed in the specifications of the job.  Performance & Material & Labor Payment Bonds must be provided by the awarded Vendor with the submission of the signed contract; which will then be submitted to FP&M management for counter signature.

- The awarded vendor must provide the required Certificate of Insurance in compliance with Section 800, article 11 of the bid specifications prior to commencement of any work.

- If your company has not previously done business with the University you may go to the Purchasing website at www.purchasing.wayne.edu and look for the “new vendor” link under “Information for Vendors” on the left.  You may submit a new vendor request form and an IRS form W-9.  This will register your company on our vendor list.  (NOTE: this does not replace the listserv.)

- This Project Requires Vendors to use Union Labor, either their own or as labor supplied under a Project Labor Agreement.  Section 00420 of the Bid Documents outlines the University’s Project Labor Requirements for this and all projects that requiring prior approval of the Board of Governors.

- 1099 workers and subcontractors using 1099 workers are NOT acceptable

- Certified Payroll must be provided with each of the contractor’s pay applications for all workers who worked at the job site, in compliance with the State of Michigan policy.  Failure to provide certified payroll will constitute breach of contract, and pay applications will be returned unpaid and remain so until satisfactory supporting documents are provided.

- Signed waivers from all Subcontractors and suppliers must accompany Pay Applications or they will be returned for such documentation prior to approval.

- A properly executed sworn statement is required from all tiers of contractors, and sub-contractors indicating sub-contractors and suppliers which provide services or product of $1,000.00 or greater.  Sworn statements must accompany applications for payment

- All documents listed in the Front End Section 00420-2 “Wayne State Project Labor Agreements” must accompany applications for payment. Failure to do so will result in the entire application package returned for correction.

- A checklist of all Pay Application requirements can be found in Section 00430-1.

- The competency and responsibility of Bidders will be considered in making the award.  The Owner does not obligate himself to accept the lowest or any other bids.  The Owner reserves the right to reject any and all bids and to waive any informalities in the Proposals

- Parking on WSU campus lots and structures are $6.00/access.  Vendor must build parking into their lump sum bid.

- Section 300, Form of Proposal has changed very recently, review carefully and complete in its entirety to avoid disqualification.

- The contractors must fill out our prequalification form.  They can attach additional information if they would like but at a minimum the information requested must be filled in on the form.

- Contractors who have withdrawn a bid after a University bid opening and/or refused to enter into a contract with the University upon notification of award within the last 3 years are not eligible to bid on this project

- Prequalification meeting will be held the first business day after bid openings.  Contractors must be available.  The Project Manager will coordinate the meetings.

- Prequalification meeting includes Schedule of Values from the Contractor, including a list of Contractor’s subcontractors and other qualifications required by the documents.

- An unsigned contract will be given to the successful Contractor at the conclusion of the Prequalification meeting, if all aspects of the bid are in order.  The Contractor has 5 business days to return the contract to the Project Manager for University counter signature.  The contractor must also submit a Performance Bond as outlined above and a Certificate of Insurance in the same 5 business day period.  In the event the Contractor fails to return the documents in this 5 day period, the University reserves the right to award the contract to the next most responsive bidder..

- Permit requirements are the responsibility of the awarded contractor as listed on Section 80 Article 4.

- Vendor must provide their own dumpster if needed, which must be rubber or plywood padded if placed on concrete.  Location and duration must be coordinated with the project manager.  Dumpster must be tagged with the name of your company clearly displayed. Any lawn damage must be restored.

- Questions are due by February 1,2013  at 12:00 noon

- Bids are due no later than 2:00 p.m., February 11, 2013, at 5700 Cass Ave. Room 4200 AAB.  
No public bid opening will be held.

- Time of Completion: The Contract is expected to be fully executed on or about 15 calendar days after successful bidder qualification and recommendation of award.  The successful bidder (Contractor) agrees to start construction immediately after receipt of a fully executed contract and Purchase Order, and to complete the work as follows:  Substantial Completion, and State Approved Inspections (if appropriate), no later than May 22, 2013.

- A copy of the sign in sheet is available for downloading from the University Purchasing Web Site at  http://www.forms.purchasing.wayne.edu/Adv_bid/Adv_bid.html.

- This is an occupied area, awarded vendor must be considerate of environment (noise, cleanliness, etc)

Additional:

- Submittals to the state required for the State Fire Marshal.  State Fire Marshal Inspections required.

Also -  vendor must obtain permits  from the State. Note: this information differs from

the discussion in the pre-bid meeting.

- Vendor is to coordinate with the Project Manager for ‘staging areas’.  The Sound Room can be used as a staging area after the isolation booth is dismantled and removed

- Temporary Walls are to be  drywall, not ‘visqueen’,

- Faculty Offices are adjacent to the laboratories; therefore, vendors must take precautions to prevent 	noise migration.

- Utility Shut Off Notice must be 7 days prior to the shut off.  Vendor is to work with the Project Manager regarding location of the shut offs and executing any shut offs.

- Vendors must match existing finishes to maintain the design intent of the facility.

- All work is to be internal to the building – no windows.

- Labs already have some negative air.

- Lab furniture is Kewaunee Brand/Make.

Facilities, please clarify whether there will be an allowance for negative air and temp. walls.

- IMPORTANT- This is an addendum which MUST be acknowledged on your bid form

We will require two copies each of your lump sum proposals, vendor qualification questionnaire and your bid bond documents.

All questions concerning this project must be emailed to: Robert Kuhn, Purchasing Department.  Email: ac6243@wayne.edu, copy Valerie Kreher, Senior Buyer, at rfpteam2@wayne.edu@wayne.edu.

Do not contact either FP&M or the Design Firm directly as this may result in disqualification of your proposal.

Thank you for interest shown in working with Wayne State University.

Robert Kuhn

Senior Buyer

CC:	Nancy Milstein  (Project Manager), Valerie Kreher, Senior Buyer, Attendee list.