| Division of Finance and Business Operations |  | Procurement & Strategic Sourcing 5700 Cass Avenue, suite 4200 Detroit, Michigan 48202 (313) 577-3734 FAX (313) 577-3747 |
| --- | --- | --- |

September 10, 2013

Addendum #1/Minutes To

Request for Proposal

For RFP Scott Hall Drop Ceilings Renovations 2013

Project 612-221123

Dated September 5, 2013

The Addendum must be acknowledged on your lump sum bid.

The pre-bid conference for Request for Proposal for RFP Scott Hall Drop Ceilings Renovations 2013, Project 612-221123 was held on September 10, 2013, at 11:00 a. m. (local time) – at Detroit, MI 48202.  Robert Kuhn, Sr. Buyer, reviewed the highlights of the pre-bid package, especially concerning details such as bid due dates and who vendors may contact during the live bid process.  Omar Alhyari, Project Manager,

discussed the technical aspects of the project and bid requirements, and conducted the Q & A session.

NOTE: You must have attended a pre- bid conference in order to be eligible to bid on a particular project.  Receipt of minutes or addenda without being at a pre- bid conference does not qualify your company to bid.

Numerous simple questions and answers were addressed at the pre-bid meeting. Some of the issues were as follows:

- A bid bond is not required for bids below $50,000.  Otherwise, a bid bond (5%) will be required for the full amount of the bid.

- Performance Bond and Material & Labor Payment Bond requirements are listed in the specifications of the job.  Performance & Material & Labor Payment Bonds must be provided by the awarded Vendor with the submission of the signed contract; which will then be submitted to FP&M management for counter signature.

- The awarded vendor must provide the required Certificate of Insurance in compliance with Section 800, article 11 of the bid specifications prior to commencement of any work.

- If your company has not previously done business with the University you may go to the Purchasing website at www.purchasing.wayne.edu and look for the “new vendor” link under “Information for Vendors” on the left.  You may submit a new vendor request form and an IRS form W-9.  This will register your company on our vendor list.  (NOTE: this does not replace the listserv.)

- This Project Requires the Contractor and any subcontractors to compensate all employees who come to the job site at no less than State of Michigan Prevailing Wage Rates.  A Prevailing Wage Rate Schedule is included in Section 00410 of the Bid Specifications.  Vendors must review these requirements to be sure they are in compliance with the requirements of the University and the State of Michigan. Contact the State of Michigan if further information on prevailing wage rate is needed at website http://www.michigan.gov/dleg/0,1607,7-154-27673_27706---,00.html.  Vendors must post wages at the job site in compliance with the complete Prevailing Wage Rate listing provided in Bid Documents.

- 1099 workers and subcontractors using 1099 workers are NOT acceptable

- Certified Payroll must be provided with each of the contractor’s pay applications for all workers who worked at the job site, in compliance with the State of Michigan policy.  Failure to provide certified payroll will constitute breach of contract and pay applications will be returned unpaid and remain so until satisfactory supporting documents are provided.

- Signed waivers from all Subcontractors and suppliers must accompany Pay Applications or they will be returned for such documentation prior to approval.

- A properly executed sworn statement is required from all tiers of contractors, and sub-contractors indicating sub-contractors and suppliers which provide services or product of $1,000.00 or greater.  Sworn statements must accompany applications for payment

- All documents listed in the Front End Section 0410-2 “Wayne State Prevailing Wage Requirements” must accompany applications for payment. Failure to do so will result in the entire application package returned for correction.

- A checklist of all Pay Application requirements can be found in Section 00430-1.

- The competency and responsibility of Bidders will be considered in making the award.  The Owner does not obligate himself to accept the lowest or any other bids.  The Owner reserves the right to reject any and all bids and to waive any informalities in the Proposals

- Parking on WSU campus lots and structures are $6.50/access.  Vendor must build parking into their lump sum bid.

- Section 300, Form of Proposal has changed very recently, review carefully and complete in its entirety to avoid disqualification.

- The contractors must fill out our prequalification form.  They can attach additional information if they would like but at a minimum the information requested must be filled in on our form so that we do not have to hunt to find the information.

- Contractors who have withdrawn a bid after a University bid opening and/or refused to enter into a contract with the University upon notification of award within the last 3 years are not eligible to bid on this project.

- Project hours of operation are 7:00am – 3:00 pm.  Anything else requires advance notice and approval.

- Prequalification meeting will be held the first business day after bid openings.  Contractors must be available.  The Project Manager will coordinate the meetings.

- Prequalification meeting includes Schedule of Values from the Contractor, including a list of Contractor’s subcontractors and other qualifications required by the documents.

- An unsigned contract will be given to the successful Contractor at the conclusion of the Prequalification meeting, if all aspects of the bid are in order.  The Contractor has 5 business days to return the contract to the Project Manager for University counter signature.  The contractor must also submit a Performance Bond as outlined above and a Certificate of Insurance in the same 5 business day period.  In the event the Contractor fails to return the documents in this 5 day period, the University reserves the right to award the contract to the next most responsive bidder.

- An Optional second walk thru was not scheduled.  .

- Permit requirements are the responsibility of the awarded contractor as listed on Section 800 Article 4.

- Vendor must provide their own dumpster if needed, which must be rubber or plywood padded if placed on concrete.  Location and duration must be coordinated with the project manager.  Dumpster must be tagged with the name of your company clearly displayed. Any lawn damage must be restored.

- Questions are due by September 12, 2013  at 12:00 noon

- Bids are due no later than 2:00 p.m., September 17, 2013, at 5700 Cass Ave. Room 4200 AAB.  
No public bid opening will be held.

- Time of Completion: The Contract is expected to be fully executed on or about 15 calendar days after successful bidder qualification and recommendation of award.  The successful bidder (Contractor) agrees to start construction immediately after receipt of a fully executed contract and Purchase Order, and to complete the work as follows:  Substantial Completion, and State Approved Inspections (if appropriate), no later than December 20, 2013.

- A copy of the sign in sheet is available for downloading from the University Purchasing Web Site at  http://www.forms.purchasing.wayne.edu/Adv_bid/Adv_bid.html.

- This is an occupied area, awarded vendor must be considerate of environment (noise, cleanliness, etc)

Other:

- Drop ceiling restoration will be in the basement in the Department of Laboratory Animal Resources (DLAR) area.  This is a secured area that houses lab animals.  The Department requires a minimum of 48 hours notification before services, to empty and sterilize the rooms.  A scheduling meeting will be established with the awarded vendor to pre-schedule the project as much as possible.

- Drop ceiling is for rooms only, no corridors.

- Care must be taken to not disturb the occupants and animals during restoration services.

- Rooms will be executed in lots of 3 – 4 rooms at a time.

- Rooms currently have no drop ceilings.  The drawings are scaled; however, vendors must verify their field measurements before proceeding with work.

- A Right to Know Letter will be given to the awarded vendor; however, the facility should not have any hazardous materials.  If Vendor does happen to any hazardous materials, their crew should stop work immediately and apprise the Project Manager of their discovery.

- A staging room will be provided for Vendors materials.

- Daily cleanup must be performed after each day’s work.  Vendor may coordinate dumpster location and usage with the Project Manager.  The building also has freight elevators and a loading dock, nearby.

- 7  Day notice is required for all shut downs.

- Lights and ballasts to be returned to owner.  The Project Manager will determine their disposition with the University’s Environmental Health and Sciences Department.

- Vendors are to remove Sprinkler Heads and replace them – please see drawings and specifictions.

- Fire shut downs are to be coordinated with the Project Manager.

- Note:  the ceiling height should be reviewed by WSU-PM before the start of construction.

Additional Questions during the Site Visit:

- Question:  Will the State Fire Marshal need to inspect/review drawings and work?

Answer:  Yes, drawings need to be submitted to the State.

- Can the University provide the Tile Number for the USG and/or Armstrong Ceiling Tiles called out in the specifications.

Answer:    We can't provide tile numbers but the contractor can get more information from our design standard on our page http://www.facilities.wayne.edu/pdf/wsudcsm.pdf

- Does the vendor have to contract with the University’s Fire Alarm Provider for the draining of the system?  Who is the provider is for the Scott Hall Building?

Answer:  Vendors  can hire any subcontractor but the sub should be licensed

- IMPORTANT- This is an addendum which MUST be acknowledged on your bid form

We will require two copies each of your lump sum proposals, vendor qualification questionnaire and your bid bond documents.

All questions concerning this project must be emailed to: Robert Kuhn, Procurement & Strategic Sourcing.  Email: ac6243@wayne.edu, and copy Valerie Kreher, Senior Buyer, at rfpteam2@wayne.edu@wayne.edu.

Do not contact either FP&M or the Design Firm directly as this may result in disqualification of your proposal.

Thank you for interest shown in working with Wayne State University.

Robert Kuhn

Senior Buyer

CC:	Omar Alhyari  (Project Manager), Valerie Kreher, Senior Buyer, Attendee list.