| Division of Finance and Business Operations |  | Procurement & Strategic Sourcing 5700 Cass Avenue, suite 4200 Detroit, Michigan 48202 (313) 577-3734 FAX (313) 577-3747 |
| --- | --- | --- |

March 25, 2014

Minutes of the Pre-bid Conference

RFP A-TEC

(Advanced Technology Education Center)

dated March 17, 2014

The pre-bid conference for the A-TEC  (Advanced Technology Education Center) Furniture was held on March 25, 2014 at 2:00 pm Valerie Kreher reviewed the administrative requirements of the pre-bid package, especially concerning details such as bid due dates and who vendors may contact during the live bid process. Claudia Padilla of the Facilities Planning and Management department and Megan Hon from Norr, discussed the expectations and scope of work.

The pre-bid conference attendees sign in sheet and meeting minutes are available for downloading from the University Purchasing Web Site at http://www.forms.purchasing.wayne.edu/Adv_bid/Adv_bid.html.

Numerous simple questions and answers were addressed at the pre-bid meeting. Some of the issues were as follows:

- Installers of furniture or equipment responsible for onsite assembly must be classified minimally as carpenters, and those responsible for electrical connections must be classified minimally as electricians.

- Alternates will be accepted for this project, manufacturer’s product literature for alternate submissions to be submitted at time of bid.

- Vendors do not have to include sample cuts of materials/color with their proposal as outlined in Vendor Responsibility, Item C, but the samples should be available within one to two days if they are requested.

- Deliveries are to be between 7:30am and 4:00pm

- Vendors must arrange delivery in advance and coordinate with the WSU Project Manager

- All measurements must be field verified before the winning vendor orders any product.  Use the measurements in the drawings for bidding purposes. If anyone wishes to field verify after award of the bid, coordinate with WSU Project Manager or onsite Construction Manager to set a date and time to field verify.

- 1099 Employees or workers are NOT acceptable.

- Cost Schedule C is to be provided electronically as well as the printed & signed copy.  In the event of a discrepancy between the electronic and signed copy, the signed copy will prevail.

- Any discrepancies between specifications and drawings should be conveyed via email to Valerie at rfpteam2@wayne.edu otherwise all bids are to be based on the numbers provided in the drawings and specifications

- Vendor must take away any and all refuse, boxes packing materials and other debris out of the building each day.

- This is not an occupied building with students and staff; however, vendors are to be considerate of noise and cleanliness for the surrounding neighborhood residents and buildings.

- Vendors should use the grade specified on Furniture Specifications for all fabrics and finishes for the quote.

- The target date for complete installation is July 31, 2013.

- The vendor will likely unload from the loading dock and move furniture into the building through the double doors in the back.  Coordinate with the WSU Project Manager.

- Installation is to include the complete assembly of components for all furniture items.

- Vendors should indicate the lead time of the furniture.  The vendor must be prepared for delivery as soon as the site is ready to receive the furniture.

- An AutoCad drawing has not been posted but will be shared with awarded vendor/s.

- Epoxy resin to be specified for counters on lab workbenches throughout.

- Lab workbenches in rooms 145, 147, & 151 are to include one above work surface shelf, but no task lighting; lab workbenches in room 122 are not to include shelves or task lighting.

- Floor mounting in the lobby to be clarified by Claudia next week.

- Under Bid Pack #2 and Alternate #3 disregard model numbers listed and provide alternate based on description.

- Tag A33 in Bid Pack #2 is to be bid as Metal not Wood

- If selected upholstery is not graded into manufacturers graded in options provide COM furniture pricing as well as price for upholstery.  If an alternate is provided, COM furniture pricing is to be included as well as price for upholstery.

- Most furniture will be delivered to the ground floor; there is no elevator to the mezzanine level, all furniture will have to be stair carried

- This is a new building/renovation, there is no existing furniture to match

- There are a total of five spreadsheets in the cost schedule.  Vendors do not need to fill out each cost schedule in order to be qualified to bid, however, you must quote each section (category) in its entirety in order to be qualified; revised cost schedule for Alternate #3 provided.

- Any LEED requirements are to be disregarded with regards to this submittal.

- A/V equipment is supplied by others, they may be some coordination involved

- Soft caster for hard surface floors are to be provided throughout space.

- The floor is concrete, the area beyond the atrium will be raised flooring.

- The Deadline for project related questions is March 31, 2014, 12:00 noon.

- Bids are due April 4, 2014 at 4:00 pm, to be time date stamped in Procurement & Strategic Sourcing located in the Academic/ Administration Bldg., 5700 Cass Avenue, 4th Floor – Suite 4200, Detroit, MI 48202.

- We will require an original plus one copy (2 total) of your proposal.  In addition, an electronic version is required, which should be submitted to our secure mailbox at rfp@wayne.edu

- Any responses, materials, correspondence, or documents provided to the University are subject to the State of Michigan Freedom of Information Act and may be released to third parties in compliance with that Act, regardless of notations in the VENDOR's Proposal to the contrary.

All questions concerning this project must be emailed to: Valerie Kreher, Procurement & Strategic Sourcing at 313-577-3720 Email: rfpteam2@wayne.edu (copy to Robert Kuhn) by 12:00 p.m., March 31, 2014.

Do not contact the Educational Outreach, or other University Units, directly as this may result in disqualification of your proposal.

Thank you

Valerie Kreher,

Senior Buyer, Purchasing

313-577-3720

CC:	Claudia Padilla , Robert Kuhn, Attendees list.