| Division of Finance and Business Operations |  | Procurement & Strategic Sourcing 5700 Cass Avenue, suite 4200 Detroit, Michigan 48202 (313) 577-3734 FAX (313) 577-3747 |
| --- | --- | --- |

June 24, 2013

Minutes of the Pre-bid Conference

RFP Manoogian Second Floor Renovation

dated June 17, 2013

The pre-bid conference for the Manoogian Second Floor Renovation was held on June 24, 2013 at 2:00 pm  Valerie Kreher reviewed the administrative requirements of the pre-bid package, especially concerning details such as bid due dates and who vendors may contact during the live bid process. Deb Brazen of the Design and Construction Services Department, lead the site visit and discussed the expectations and scope of work.

The pre-bid conference attendees sign in sheet and meeting minutes are available for downloading from the University Purchasing Web Site at http://www.purchasing.wayne.edu/Building_Design.html.

As a point of information, the University Master Plan is available at www.facilities.wayne.edu.

Numerous simple questions and answers were addressed at the pre-bid meeting. Some of the issues were as follows:

- Consultants should define all Joint Venture relationships, included in the consulting team, and the responsibilities of each in their executive summary so that the University can easily identify this information.

- Vendor will need to supply as part of the deliverables, a project schedule for the complete project, using estimated time frames. .

- Deliverables that are to be included in the vendors cost, are outlined in the RFP.  Oversight during the Construction phase and Construction documents are part of the deliverable.

- Acceptable and unacceptable reimbursable costs are outlined in part H of Section V.  Any items to be considered as reimbursable should be specifically outlined in the vendor’s proposal.  Reimbursable items such as printing costs are for University prints only. Consultant will not be required to produce prints for Contractors.  Travel is excluded for tri-county area and should not be included as a reimbursable.  Possible out of state travel to view classrooms would need to be discussed and approved.  This project will require submittal to the State Bureau of Fire Services, and that is considered a reimbursable cost.

- The maximum number of pages a proposal can have is 30 pages.  This count includes all forms and executive summary.  30 Pages means one-sided sheets with a font size NO SMALLER than 11 point. Covers and tabs not included in this count.

- Liability Insurance and Error & Omission Insurance from awarded vendor are required; however certificates are not required with proposals and not included in the 30 page format.

- Ethnic rooms are to be taken apart and replaced exactly as before renovation.

- The University is responsible for any abatement that is required.

- Abatement will begin the day after classes finish April 2014 and construction is to be done August 2014

- This project scope will cover the entire second floor except for finishes and furniture in room 226.  To clarify: fire suppression, fire alarm, mechanical, electrical, lighting and ceiling upgrades are required for the entirety of the second floor.  Finishes in the toilet rooms are excluded. Finishes and furniture in room 226 are excluded.

- The building will be occupied and elevators will remain operational.

- The corridors are included, the stairwell are not included.

- There are no food services on the second floor.

- Field verification of CAD drawings will be required.

- This is a one phase project.

- No civil engineering or landscape services are required.

- Siemen’s information to be included in design package before bidding (but do not include Siemen’s fees in proposal).

- No marketing materials or renderings are necessary.

- Project is funded by Bonds.

- There should not be any demolition package required for the asbestos abatement work.

- Classroom sizes to remain the same, these are general purpose classrooms. WSU to verify if there are any changes, and this will only be to about 15% of the classrooms.

- The University will provide the program.

- The total project budget is approximately 6 million dollars, inclusive of construction, fees, contingencies, furniture, equipment, signage, etc.

- All University standards should be referenced for future adherence.  The web site to reference vendors to for University Construction Design Standards is http://www.facilities.wayne.edu/dcs/Genin.htm.  While the General Conditions of Construction and Supplementary General Conditions for Construction of the Contract deal principally with the responsibilities and obligations of the Construction Manager, it is understood and acknowledged that they also define requirements for the Design Professional’s performance. As a result the General Conditions of Construction and Supplementary General Conditions for Construction of the Contract pertaining to this Project are expressly incorporated into this Agreement. It is expressly understood that the Design Professional is not responsible for the construction of the Work.

- All University Design Standards must be followed rigorously.

- A second site visit was not scheduled.  The building is open and vendors may go back at their convenience.  Please do not enter any classrooms with classes or students in session and do not take pictures that include students.

- The Level of Effort Work Plan and Cost Schedule C have been posted to the website in an excel format for simple update and must be included as part of the response to this RFP.  Please NOTE: Additions to the Level of Effort requires YES on Restricted Services Schedule A.

- Vendors are required to note any concerns or modifications they may have regarding the bid documents or the University Contract as part of their proposal submission. In the absence of any noted concerns, the University will understand that the Vendor is willing to accept our contract “as is”.

- All supporting documentation submitted with this proposal will become the property of the University and may be subject to Freedom of Information Act disclosure, exceptions include requested Financials after receipt of RFP response, sent to the Director of Purchasing for review.

- The Deadline for project related questions is July 10, 2013, 12:00 noon.

- Bids are due July 19, 2013 at 12:00 noon, to be time date stamped in Procurement & Strategic Sourcing located in the Academic/ Administration Bldg., 5700 Cass Avenue, 4th Floor – Suite 4200, Detroit, MI 48202.

- We will require an original plus two copies (3 total) of your proposal.  In addition, an electronic version is required, which should be submitted to our secure mailbox at rfp@wayne.edu

- Any responses, materials, correspondence, or documents provided to the University are subject to the State of Michigan Freedom of Information Act and may be released to third parties in compliance with that Act, regardless of notations in the VENDOR's Proposal to the contrary.

All questions concerning this project must be emailed to: Valerie Kreher, Procurement & Strategic Sourcing at 313-577-3720 Email: rfpteam2@wayne.edu (copy to Robert Kuhn,) by 12:00 p.m., July 10, 2013.

Do not contact the Design and Construction Services, or other University Units, directly as this may result in disqualification of your proposal.

Thank you

Valerie Kreher,

Senior Buyer, Purchasing

313-577-3720

CC:	Deb Brazen, Robert Kuhn, Attendees list.