| Division of Finance and Business Operations |  | Procurement & Strategic Sourcing 5700 Cass Avenue, suite 4200 Detroit, Michigan 48202 (313) 577-3734 FAX (313) 577-3747 |
| --- | --- | --- |

July 15, 2014

Addendum One

Minutes of the Pre-bid Conference

RFP Student Center Building Renovation - Furniture dated July 8, 2014

The pre-bid conference for the Student Center Building Renovation - Furniture was held on July 15, 2014 at 2:00 Kim Tomaszewski reviewed the administrative requirements of the pre-bid package, especially concerning details such as bid due dates and who vendors may contact during the live bid process. Claudia Padilla de Hernández of Design & Construction Services, discussed the expectations and scope of work.

The pre-bid conference attendees sign in sheet and meeting minutes are available for downloading from the University Purchasing Web Site at http://www.forms.purchasing.wayne.edu/Adv_bid/Adv_bid.html.

Numerous simple questions and answers were addressed at the pre-bid meeting. Some of the issues were as follows:

- This project will be completed in two phases.  Phase One Installation is scheduled for November 2014.  Phase 2 Installation is scheduled for July 2015.  The University understands there is a possibility of a price increase for the order for Phase 2.

- This project includes the Basement through the 3rd floor of the Student Center Building.

- Category 4 – “Stage (Wanger)” is being removed and is not part of this project

- Loading dock is on the west side of the building.  There is a freight elevator available for use; however, it will not be exclusive use for this project.

- The Deadline for project related questions is July 21, 2014, 12:00 noon.

- Installers of furniture or equipment responsible for onsite assembly must be classified minimally as carpenters, and those responsible for electrical connections must be classified minimally as electricians.

- Alternates will not be accepted for this project

- Vendors do not have to include sample cuts of materials/color with their proposal as outlined in Vendor Responsibility, Item C, but the samples should be available within one to two days if they are requested.

- Deliveries are to be between 8:00am and 5:00pm

- Vendors must arrange delivery in advance and coordinate with the WSU Project Manager

- Site will be under construction and vendors will not be able to field verify prior to order entry. AutoCAD plans will be provided for reference to awarded vendor/s. If anyone wishes to field verify after award of the bid, coordinate with WSU Project Manager or onsite Construction Manager to set a date and time to field verify.

- Vendors should use the grade specified on Furniture Specifications for all fabrics and finishes for the quote.

- The target date for start of installation of Phase One is November 1, 2014.

- The vendor will likely pull up from Anthony Wayne Drive into Student Center Building loading dock and move furniture into the building.  Coordinate with the WSU Project Manager. Freight elevator will be available for use.

- Installation is to include the complete assembly of components for all furniture items.

- Vendors should indicate the current lead times of all furniture products. Include lead times for COM fabrics (if known). The vendor must be prepared for delivery as soon as the site is ready to receive the furniture.

- An AutoCad drawing has not been posted.

- 1099 Employees or workers are NOT acceptable.

- Cost Schedules C are to be provided electronically as well as the printed & signed copy.  In the event of a discrepancy between the electronic and signed copy, the signed copy will prevail.

- Any discrepancies between specifications and drawings should be conveyed via email to Valerie at rfpteam2@wayne.edu otherwise all bids are to be based on the numbers provided in the drawings and specifications

- Vendor must take away any and all refuse, boxes packing materials and other debris out of the building each day.  This will be an occupied building with students and staff; however, areas to receive new furniture are not occupied.  Vendors are to be considerate of noise and cleanliness.

- Parking on WSU Campus is $6.50/parking lot entry.

- Bids are due July 25, 2014 at 4:00 pm, to be time date stamped in Procurement & Strategic Sourcing located in the Academic/ Administration Bldg., 5700 Cass Avenue, 4th Floor – Suite 4200, Detroit, MI 48202. Please Note:  your bid must be received on the Revised Schedule C to be considered.

- We will require an original plus one copy (2 total) of your proposal.  In addition, an electronic version is required, which should be submitted to our secure mailbox at rfp@wayne.edu

- Any responses, materials, correspondence, or documents provided to the University are subject to the State of Michigan Freedom of Information Act and may be released to third parties in compliance with that Act, regardless of notations in the VENDOR's Proposal to the contrary.

All questions concerning this project must be emailed to: Valerie Kreher, Procurement & Strategic Sourcing at 313-577-3720 Email: rfpteam2@wayne.edu (copy to Kim Tomaszewski, Email:  ac9934@wayne.edu) by 12:00 p.m., July 21, 2014.

Do not contact the Design & Construction Services, or other University Units, directly as this may result in disqualification of your proposal.

Thank you

Valerie Kreher,

Senior Buyer, Purchasing

313-577-3720

CC:	Claudia Padilla de Hernández, Kim Tomaszewski, Attendees list.