| Division of Finance and Business Operations |  | Procurement & Strategic Sourcing 5700 Cass Avenue, suite 4200 Detroit, Michigan 48202 (313) 577-3734 FAX (313) 577-3747 |
| --- | --- | --- |

August 15, 2012

Minutes of the Pre-bid Conference

RFP Student Center Renovation dated August 6, 2012

The pre-bid conference for the Student Center Renovation was held on August 15, 2012 at 10:00 a.m. Valerie Kreher reviewed the administrative requirements of the pre-bid package, especially concerning details such as bid due dates and who vendors may contact during the live bid process. Tim Michael and Christa Azar of the Auxiliary and Business Operations , lead the site visit and discussed the expectations and scope of work.

The pre-bid conference attendees sign in sheet and meeting minutes are available for downloading from the University Purchasing Web Site at http://www.purchasing.wayne.edu/Building_Design.html.

As a point of information, the University Master Plan is available at www.facilities.wayne.edu.

Numerous simple questions and answers were addressed at the pre-bid meeting. Some of the issues were as follows:

- Consultants should define all Joint Venture relationships, included in the consulting team, and the responsibilities of each in their executive summary so that the University can easily identify this information.

- Vendor will need to supply as part of the deliverables, a project schedule in sufficient detail to define major project milestones, with multiple phases and overall project duration. The schedule should indicate proposed phasing recommendations to support continued utilization of a majority of building’s campus support functions.

- Deliverables that are to be included in the vendors cost, are outlined in the RFP, and include provision of complete services for the schematic design, design development, and the development of contract documents intended for bidding purposes for the project, bidding activities and construction administration oversight.

- Reimbursable costs are outlined in part H of Section V.  Any items to be considered as reimbursable should be specifically outlined in the vendor’s proposal.  Unacceptable reimbursable  costs include reproduction costs, vehicle charges, transportation to/from and parking at the University, phone and internet connections, services or use, ordinary shipping, postage and handling fees. Consultant will not be required to produce prints for Contractors.  Travel is excluded for tri-county area and should not be included as a reimbursable. Sub-consultants reasonable travel and transportation costs should be identified by line item within total fee.

- The maximum number of pages a proposal can have is 30 pages.  This count includes all forms and executive summary.  30 Pages means one-sided sheets with a font size NO SMALLER than 11 point. Covers and tabs not included in this count.

- Liability Insurance and Error & Omission Insurance from awarded vendor are required, however certificates are not required with proposals and not included in the 30 page format.

- All University standards should be referenced for future adherence.  The web site to reference vendors to for University Construction Design Standards is http://www.facilities.wayne.edu/dcs/Genin.htm.  While the General Conditions of Construction and Supplementary General Conditions for Construction of the Contract deal principally with the responsibilities and obligations of the Construction Manager, it is understood and acknowledged that they also define requirements for the Design Professional’s performance. As a result the General Conditions of Construction and Supplementary General Conditions for Construction of the Contract pertaining to this Project are expressly incorporated into this Agreement. It is expressly understood that the Design Professional is not responsible for the construction of the Work.

- All University Design Standards must be followed rigorously.

- A site visit has been scheduled for 10:00 am Friday, August 17, 2012 and for 2:00 pm Monday, August 20, 2012.  This meeting is not mandatory, no questions will be answered verbally and no sign in sheet will be needed.  The site visit will meet in front of the McDonalds Student Center  First Floor

- The University has a preferred vendor relationship with Siemens. The relationship and necessary coordination services by design professional are outlined in part C of Section III.

- Vendors should reference data made available in the original Feasibility study performed by Brailsford & Dunlavey.

- An HVAC upgrade study has not been conducted as of yet. Upgrades to the HVAC System will be part of this project and within the identified construction costs.

- Schematic designs are due January 28, 2013

- The fire alarm system has been updated, but the fire suppression needs to be expanded for full suppression of the entire building.  A construction drawing indicating the Fire Standpipe Riser Diagram will be included in reference drawings to be uploaded for vendor reference. The building has received a new roof within the last 3 years. Exterior work will include corrections to exterior building envelope for overall weathertightness.

- The University will contract separately for asbestos abatement that is required as part of this project. Cost for abatement is not included in the $15,000,000.00 in construction costs. The University will manage abatement activities.

- Vendors should include the concepts of sustainability / LEED Certification in their proposals.  Building should be designed with  LEED principals applicable to certification, however, determination on whether to apply for certification will be made at a later date.  The University reserves the right to determine whether to apply for certification. Please indicate the cost for actually doing the application process as a line item on the level of effort table.

- A PDF of your response is acceptable as the electronic submission

- The University holds food service contracts with a third party vendor. As our primary food service provider, they will participate in an advisory capacity for the University during review activities through the design effort.

- The Level of Effort Work Plan and Cost Schedule C have been posted separately to the website in an excel format for simple update and must be included as part of the response to this RFP.  Please NOTE: Additions to the Level of Effort requires YES on Restricted Services Schedule A.1.  A new Cost Schedule C has been posted.

- Vendors are required to note any concerns or modifications they may have with the contract as part of their proposal submission. In the absence of any noted concerns, the University will understand that the Vendor is willing to accept our contract “as is”.

- Cost estimates are identified in required services in this RFP

- All supporting documentation submitted with this proposal will become the property of the University and may be subject to Freedom of Information Act disclosure, exceptions include requested Financials after receipt of RFP response, sent to the Director of purchasing for review.

- The Deadline for project related questions is August 22, 2012, 12:00 noon.

- Bids are due August 28, 2012 at 4:00 pm, to be time date stamped in Procurement & Strategic Sourcing located in the Academic/ Administration Bldg., 5700 Cass Avenue, 4th Floor – Suite 4200,  Detroit, MI 48202.

- We will require an original plus two copies (3 total) of your proposal.  In addition, an electronic version is required, which should be submitted to our secure mailbox at rfp@wayne.edu

- Any responses, materials, correspondence, or documents provided to the University are subject to the State of Michigan Freedom of Information Act and may be released to third parties in compliance with that Act, regardless of notations in the VENDOR's Proposal to the contrary.

Questions since the Prebid Meeting:

Question:

Is the building under the jurisdiction of the state fire marshal?

Answer:

No, Wayne State University Office of Risk Management is the Authority Having Jurisdiction.

Question:

Is the FF&E cost included in the $15,000,000 construction cost?

Answer:

No, a separate furnishing budget will be established.

All questions concerning this project must be emailed to: Valerie Kreher, Procurement & Strategic Sourcing at 313-577-3720 Email: rfpteam2@wayne.edu (copy to Kenneth Doherty, Email: ac0578@wayne.edu) by 12:00 p.m., August 22, 2012.

Do not contact the Auxiliary and Business Operations, or other University Units, directly as this may result in disqualification of your proposal.

Thank you

Valerie Kreher,

Senior Buyer, Purchasing

313-577-3720

CC:	Tim Michael and Christa Azar, Kenneth Doherty , Attendees list.