| Division of Finance and Business Operations |  | Procurement & Strategic Sourcing 5700 Cass Avenue, suite 4200 Detroit, Michigan 48202 (313) 577-3734 FAX (313) 577-3747 |
| --- | --- | --- |

May 20, 2016

Dear Vendors:

Wayne State University invites you to participate in the Request for Proposal process, for the Design-Build Services for the Ernie Harwell Inside Wall Display, for the Wayne State University Athletics Department.

Bidding documents may be obtained by vendors from the University Purchasing Web Site at http://www.forms.procurement.wayne.edu/Adv_bid/Adv_bid.html beginning May 20, 2016. When visiting the Web Site, click on the "Service" link in green.

If you are interested in participating in this process, it is essential that you or a representative of your company fill out and FAX the registration/intent form.  To participate, it is MANDATORY that you and/or responsible representatives of your organization attend our pre-bid conference (Tour/Q & A Session) to be held:

June 06, 2016, 2:30 pm

Wayne State University

Academic / Administrative Building

5700 Cass Avenue

4th Floor Conference Room 4002

Detroit, MI   48202

** Vendors who would like to call into the meeting complete via Conference Call must complete the Registration Form enclosed with the RFP.

The balance of the Calendar of Events is as follows:

| Release of the RFP | May 20, 2016 |
| --- | --- |
| Pre- Registration | June 03, 2016 |
| Mandatory Pre-Bid Conference | June 06, 2016, 2:30 pm |
| Deadline for Questions | June 17, 2016, 12:00 noon |
| Delivery of Proposals (Two Copies) | June 28, 2016, 2:00 pm |

For your convenience a map of the University and appropriate parking lots can be downloaded and printed from: http://campusmap.wayne.edu/.  Guest parking in any of the University student and guest lots is $7.00.  A detailed list of Cash & Coin operated lots can be viewed at http://procurement.wayne.edu/cash_and_credit_card_lots.php.  Cash lots dispense change in quarters.  Due to time constraints, Vendors are encouraged to avoid parking at meters on the street.  Please confirm your participation and/or attendance at the pre-bid conference by faxing the attached Registration/Intent form to the attention of Ms. Pat Wegner (313) 577-3747 no later than 12:00 noon on June 03, 2016.  Remember, you MUST attend the pre-bid conference in order to be qualified to respond to the bid.

Should you have any questions or concerns about this invitation, please contact me at (313) 577-3720.  Thank you for your interest in doing business with Wayne State University.

Sincerely,

Valerie Kreher, Senior Buyer

Cc:  Robert Fournier

Kenneth Doherty, Assistant Vice President

Attachment

## REGISTRATION/INTENT FORM

RFP Ernie Harwell Inside Wall Display

Please use this form to indicate your intent to submit a proposal for the services listed.  Please type or print the information requested below, then fax to Wayne State University, attention Ms. Pat Wegner at (313) 577-3747 by June 03, 2016 at 12:00 p. m. (noon).

Vendor Name:

Contact Person:

Telephone:		  (		)

E-mail

YES_______ I will be attending the Mandatory meeting for the RFP Ernie Harwell Inside Wall Display on June 06, 2016.

Location:	Wayne State University,

Academic / Administrative Building, 4th Floor Conference Room 4002,

Detroit MI  48202

Time:	2:30 pm

YES________  I would like to participate in the pre-bid meeting via Conference Call, reference log-in conference number:  641-715-3580  (access code 763 996) on June 06, 2016, at 2:30 pm (EST) hp 468070

NO_________  I will not participate in the Request for Proposal and will not be

submitting a response.

I understand that this will not affect our status as a potential supplier to Wayne State University.

Thank you for interest shown in working with Wayne State University.

Valerie Kreher

Senior Buyer

Division of Finance and Business Operations

Request for Proposal and Specifications for

- Design-Build Services for the

- Wayne State University

Ernie Harwell Inside Wall Display

No part of this publication may be reproduced, transmitted, transcribed,
stored in a retrieval system, or translated into any language in any form
by any means without the written permission of

Wayne State University

Wayne State University

Procurement & Strategic Sourcing

May 20, 2016

Ernie Harwell Inside Wall Display

Pre- Proposal Meeting

AGENDA

June 06, 2016 at 2:30 pm

| - Welcome to Wayne State University Sign in Sheets (Purchasing) - Ernie Harwell Inside Wall Display Overview - Project Description - RFP Details - Level of effort - Contract - Fee Proposal Forms - Reiteration of Instructions - Q/A All future questions to be directed to Purchasing by noon on June 17, 2016. | Valerie Kreher Robert Fournier Robert Fournier Valerie Kreher Valerie Kreher Robert Fournier/ Valerie Kreher to: Valerie Kreher, rfpteam2@wayne.edu copy to Kenneth Doherty, ac0578@wayne.edu |
| --- | --- |

Table of Contents

Section											Pages

- Instructions to Design-Build Contractor		   				2

- Project Scope								     	3

- Project Budget				     					3

- Project Schedule							    		3-4

- Proposal Requirements								5-8

- Design-Build Contractor Selection and Evaluation Criteria				8

- Prevailing Wage Rate Schedule							8-10

- Schedules to be Submitted with Vendor Proposal					10

Schedule A:		Proposal Certification, Non-Collusion Affidavit, Vendor Acknowledgement

Schedule B:		Insurance Requirements

Schedule C: 		Fee Proposal Form for Design Build Professional

Schedule D:		Summary Questions

- Appendices:

Appendix 1,   	WSU Campus Map / Available Parking

Appendix 2, 	Prebid Registration Form

- Instructions to Design-Build Contractor:

Wayne State University invites firms to submit proposals to provide complete Design-Build services for the construction of the Ernie Harwell Inside Wall Display.

This Request for Proposal (RFP) defines the requirements and expectations for the design-build services, and provides information to define the project, the expected contract environment, and guidelines for preparation of proposal for the University’s use in selecting a firm for the project.  Enclosed in this fax is the Registration, which is the confirmation of your intent to participate.  This form MUST be faxed to (313) 577-3747 Attn:  Ms. Pat Wegner, WSU Purchasing Department by June 03, 2016 by 4:30 pm.

Proposals are due before 2:00 p.m., local time, on June 28, 2016.  Proposals received after this time will be rejected.  Two (2) copies of the proposal are to be submitted in a sealed envelope or box at the University’s Purchasing Department.

In addition, an electronic version is required, which should be submitted to our secure mailbox at rfp@wayne.edu and be sure your subject line reads “(company name) RFP Ernie Harwell Inside Wall Display Response”. The electronic submission should be limited to no more than one of each of the following file types:  1 Word Document and/or 1 Excel Workbook, with a total file size less than 20 megabytes.  If your submission was sent correctly, you will receive an auto-reply message acknowledging receipt of your Proposal.  If you do not receive an auto-reply message, check the address you used and resubmit your Proposal.  However, in the event a discrepancy exists between the electronic submission and the original copy of the Vendor’s Response Proposal, the original copy will prevail.

Proposals shall be addressed to:

Wayne State University

Ernie Harwell Inside Wall Display

Valerie Kreher, Senior Buyer

Academic/Administration Building

Wayne State University (Purchasing Department)

5700 Cass Avenue, 4th Floor - Suite 4200

Detroit, Michigan 48202

And:  E-mail a copy to RFP@wayne.edu

Subject line: “(company name) RFP Ernie Harwell Inside Wall Display Response”.

All inquiries regarding this Request for Proposal and these two projects shall be made in writing and submitted by e-mail to Valerie Kreher at rfpteam2@wayne.edu and copied to Kenneth Doherty at ac0578@wayne.edu, per the project schedule.  Inquires directed to other University personnel may result in disqualification.

- Project Scope:

Harwell Project/Overview.  The Ernie and Lula Harwell stadium project is a recognition to the late Tiger broadcaster and his wife and their many contributions to the City, region and State.  In a career that spanned fifty-five (55) years in the major leagues as a broadcaster, his impact was known nationally including the acknowledgment that at his retirement in 2002 he had announced more games than anyone in MLB history.  The stadium is a lasting tribute to that legacy and their marriage of 62 years and the good works associated with the couple.  Located on the Wayne State University athletic campus, the facility will be the home of the school’s baseball program and countless youth leagues, state playoff games and high school contests throughout the year.  The site was also home to the MLB corporate initiative when the all-star game was played in Detroit in 2005.

The stadium will be an exact replica of the famed Ebbets Field that once stood in Brooklyn as the home of the Dodgers.  In addition to the stadium, there are many other references to the history of baseball already associated with the facility – the outfield matches exactly the famed Fenway Park in Boston including a replica “green monster” (37.5 feet high and 287 feet long) with the same indentations of the Boston landmark and the former Tiger auxiliary scoreboard from the old Tiger Stadium is at the base of the Fenway park wall (and is operable).  The latter has been featured on numerous broadcasts (MLB television, local radio and television and print media).

Outreach.  It is expected that the final stadium enclosure will be a destination for fans of Mr. Harwell and baseball enthusiasts.  The interior will display many historical artifacts including a Michigan Wall of Memories that will display numerous letters of tribute written upon the passing of Mr. Harwell. These hand-written letters are not only a testament to the Harwell’s, but also tell a story of the City and State from the perspective of those who made Tiger baseball a part of their family.  The main foyer wall is the centerpiece of the interior as you arrive inside the two story high main entrance.

Considerations for Inside the Building

- The Michigan Wall of Recognition will be a wide video display panel (17 feet wide) which would continually rotate the various letters and tributes given to Ernie’s Foundation upon his death.  Over 10,000 letters were received and some of those will be re-configured so that they can be read (and paused) as they move through a kaleidoscope of photos

- Great calls in baseball will allow visitors to utilize an interactive display and hear various baseball calls of great plays (e.g. shot heard around the world, Kirk Gibson’s world series homerun)

- We will have plaques from the Michigan Sports Hall of Fame of Branch Rickey who signed the first African American baseball player to play in the major leagues -- Jackie Robinson, Since the stadium itself is a replica of Ebbets Field, this would be consistent with incorporating that theme.  A tribute/recognition would be appropriate to Brooklyn, Jackie Robinson and that historic advent.

- A recognition of great past ballparks which would have a video display

- A microphone (large) so that kids could replicate what it is like to be an announcer of major league baseball.  An interactive display.

- A holograph of Ernie’s farewell speech at Comerica Park

- Tiger association – we have turnstiles, old lockers and other memorabilia from Tiger stadium to be included

- Standalone displays would replicate the “look” of the exterior of Ebbets Field

- Wall graphic of Ernie’ “turtle tribute”  read at each Tiger home opener.

Outcomes. Under the control and management of the University, the facility will welcome visitors for decades.  The University will provide maintenance and upkeep to insure the pristine look and public appearance/use of the building.  Its unique setting and architectural distinction will be a source of pride for the University and a public attraction for countless groups and individuals who visit the athletic campus, not only for athletic events (football and basketball in particular), but countless civic events and activities.

III Project Budget:

The project budget including all permits, fees, design costs, and trade work has not been finalized, but may be in the range of $80,000 to $120,000.  Note:

-	All services required to complete this project shall be included within the cost structure associated with the response to this RFP.

- Project Schedule:

It is the University’s intent to complete the design and construction of the Ernie Harwell Inside Wall Display in accordance with the following schedules:

RFP Schedule:

| Release of the RFP | May 20, 2016 |
| --- | --- |
| Registration | June 03, 2016 by 5:00 p.m. Fax Registration Form to: 313- 577-3747 |
| Mandatory Pre-proposal Meeting | June 06, 2016 at 2:30 pm at the Academic / Administrative Building, 4th Floor Conference Room 4002, located at Academic / Administrative Building |
| Final day / Deadline for Questions | June 17, 2016 by 12:00 p.m. to: Valerie Kreher, rfpteam2@wayne.edu Copy to Kenneth Doherty, ac0578@wayne.edu |
| Delivery of Proposals (6 Copies) | June 28, 2016 by 12:00 noon in the Purchasing Dept., Academic/Administration Bldg., 5700 Cass Avenue, 4th Floor – Suite 4200, Detroit, MI 48202 |
| Conduct and Complete Project Deliverables | As Stated in Final Contract |

*   The University reserves the right to adjust this date at its own discretion.

Project Schedule:

| Design Development Completion | TBD |
| --- | --- |
| Construction Beginning (no later than) | August, 2016 |
| Final Completion | October 02, 2016 |

Any revisions to the proposed schedule must be submitted along with the response to this RFP.

The University intends to award the project by July 24, 2016.  The project is to be substantially complete by October 02, 2016.

No work shall commence until the contract is fully executed.

- Proposal Requirements:

All firms responding to this RFP must submit complete responses to the information requested in this section and clearly note any exceptions to any information contained in the RFP and contract documents. Proposals are limited to 25 pages, one sided, in length, and not less than eleven (11) point font. (This is inclusive of all required documents and schedules.  Tab sheets and the cover pages do not count in the overall document count.) Proposals will be evaluated based upon the selection criteria presented in section 7.  Proposals should present information in a clear and concise manner, following the format indicated below:

        - Executive Summary:

Provide a one page narrative describing your understanding of the project, and what unique qualities differentiate your team from others responding to this Request for Proposal.  Briefly describe your team’s qualifications, experience and ability to successfully manage this project.  List team members by firm name and define their roles for this project.  Describe in summary fashion the experience your team has working together, identifying similar projects and contractual relationships between the parties.

        - Company Overview:

Clearly identify the name, address, e-mail and fax numbers of the project representative designated to receive all RFP information, addenda or any other official correspondence relating to the project.

        - Experience

List three projects for which your firm has provided/is providing design-build services that are most closely similar to this project.  Provide contact information for each referenced project.

        - Design-Build Contractor’s Personnel

Name the key personnel who will be part of the proposed team for this project.  Discuss the proposed individuals and your firm's commitment to maintaining the integrity of the assigned staff throughout the project.

        - Proposed Fee Basis and Fee Proposal

Using the fee proposal form provided, indicate proposed fees for design-build services including on-site project management staff, general conditions and overhead and profit. Include billing rates of all personnel who will work on this project, along with estimated hours of each for each phase in a format similar to the sample level of effort work plan provided.  In addition, provide a fee for the cost estimating services that you would provide if your firm is short listed for this project.   	Provide a proposed fee structure associated with changes in the work, including markups for your services, and all tiered sub-contractors. (Schedule C)

Include with your response to this RFP, a detailed list of all each element and the associated costs.  List and define any other conditions assumed by the firm, and identify other conditions not identified above that will be transferred to the University.

Specify whether the fee covers all services outlined in this RFP and the contract forms and indicate fees for any additional services to be provided for the project. Describe and estimate any costs not included in the fee.  Proposals should list any items excluded from the services proposed.  Proposals should also list those services that should be made a part of this scope of work, but were not requested by the University.  In the latter case, provide a proposed fee for those services.

Any exceptions taken to the RFP or the contract documents shall be specifically discussed in the proposal. The University reserves the right to request additional information from the firm at any time during the selection process.

- Design Build Firm Selection Process and Evaluation Criteria

The University will Review submitted proposals and make a selection based on the following criteria:

- The University will select the Design Build Firm based on the proposal that best meets the needs of the University for completing the project. The selection will be based on the details contained in the response to the RFP.

- Specifically, the University will review and consider the experience of the firm with similar projects, the fee structure proposed and the project schedule as presented in the response to the RFP.

The University reserves the right to request additional information at any time during the selection process.

Expenses for developing and presenting proposals shall be the entire responsibility of the Design-Build team and shall not be chargeable to the University.  All supporting documentation submitted with this proposal will become the property of the University unless otherwise requested by the Design-Build Contractor, in writing, at the time of submission, and agreed to, in writing, by the University.

- Prevailing Wage Rate Schedule

- Wayne State University requires all project contractors, including subcontractors, who provide labor on University projects to compensate at a rate no less than prevailing wage rates.

- The rates of wages and fringe benefits to be paid to each class of laborers and mechanics by each VENDOR and subcontractor(s) (if any) shall be not less than the wage and fringe benefit rates prevailing in Wayne County, Michigan, as determined by the United States Secretary of Labor.  Individually contracted labor commonly referred to as “1099 Workers” and subcontractors using 1099 workers are not acceptable for work related to this project.

- To maintain compliance with State of Michigan Ordinances, Certified Payroll must be provided for each of the contractor’s or subcontractor’s payroll periods for work performed on this project.  Certified Payroll should accompany all Pay Applications.  Failure to provide certified payroll will constitute breach of contract, and pay applications will be returned unpaid, and remain so until satisfactory supporting documents are provided.

A Prevailing Wage Rate Schedule has been issued from the State of Michigan that is enclosed in this section

Additional information can be found on the University Procurement & Strategic Sourcing’s web site at the following URL address:

http://purchasing.wayne.edu/vendors/wage-rates.php

If you have any questions, or require rates for additional classifications, please contact:

Michigan Department of Consumer & Industry Services, Bureau of Safety and Regulation, Wage and Hour Division, 7150 Harris Drive, P.O. Box 30476, Lansing, Michigan 48909-7976 http://www.michigan.gov/dleg/0,1607,7-154-27673_27706---,00.html

- Wayne State University's Prevailing Wage Requirements:

When compensation will be paid under prevailing wage requirements, the University shall require the following:

- The contractor shall obtain and keep posted on the work site, in a conspicuous place, a copy of all current prevailing wage and fringe benefit rates.

- The contractor shall obtain and keep an accurate record showing the name and occupation of and the actual wages and benefits paid to each laborer and mechanic employed in connection with this contract.

- The contractor shall submit a completed certified payroll document [U.S. Department of Labor Form WH 347] verifying and confirming the prevailing wage and benefits rates for all employees and subcontractors for each payroll period for work performed on this project.  The contractor shall include copies of pay stubs for all employee or contract labor payments related to Wayne State University work.  The certified payroll form can be downloaded from the Department of Labor website at http://www.dol.gov/whd/forms/wh347.pdf.

- A properly executed sworn statement is required from all tiers of contractors, sub-contractors and suppliers which provide services or product of $1,000.00 or greater.  Sworn statements must accompany applications for payment. All listed parties on a sworn statement and as a subcontractor must submit Partial or Full Conditional Waivers for the amounts invoiced on the payment application. A copy of the acceptable WSU Sworn Statement and Waiver will be provided to the awarded contractor.

- Apprentices for a skilled trade must provide proof of participation in a Certified Apprenticeship Program and the level of hours completed in the program.

- Daily project sign-in sheets and field reports for the project must be turned in weekly.

Note:  Contractor invoices WILL NOT be processed until all listed certified payroll documents are received.

- If the VENDOR or subcontractor fails to pay the prevailing rates of wages and fringe benefits and does not cure such failure within 10 days after notice to do so by the UNIVERSITY, the UNIVERSITY shall have the right, at its option, to do any or all of the following:

1.	Withhold all or any portion of payments due the VENDOR as may be considered necessary by the UNIVERSITY to pay laborers and mechanics the difference between the rates of wages and fringe benefits required by this contract and the actual wages and fringe benefits paid;

2.	Terminate this contract and proceed to complete the contract by separate agreement with another vendor or otherwise, in which case the VENDOR and its sureties shall be liable to the UNIVERSITY for any excess costs incurred by the UNIVERSITY.

3.	Propose to the Director of Purchasing that the Vendor be considered for Debarment in accordance with the University’s Debarment Policy, found on our website at 
http://purchasing.wayne.edu/docs/appm28.pdf

Terms identical or substantially similar to this section of this RFP shall be included in any contract or subcontract pertaining to this project.

- The current applicable prevailing wage rates as identified by the State of Michigan Department of Consumer & Industry Services, Bureau of Safety and Regulation, Wage and Hour Division are attached.  Refer to item C above if additional information is required.

- Prior to award of the project, the apparent low bidder will be required to produce a schedule of values which will include the proposed subcontractors for each division of work and whether the subcontractor is signatory or non-signatory.  A letter of intent or contract will not be issued to the apparent low bidder until this document is provided.  The apparent low bidder will have one week to produce this document.  If the required document is not received within this time, the bidder will be disqualified, and the next low bidder will be required to provide this schedule of values.

- Schedules to be Submitted with Vendor Proposal:

Schedule A:	Proposal Certification, Non- Collusion Affidavit and Vendor Acknowledgement

Schedule B:	Insurance Requirements

Schedule C:	Fee Proposal Form for Design Build Professional

Schedule D:	Summary Questions

Schedule A

RESPONSE TO WAYNE STATE UNIVERSITY

REQUEST FOR PROPOSAL

## RFP:  Ernie Harwell Inside Wall Display

DATED:  May 20, 2016

AND TO ANY AMENDMENTS, THERETO

PROPOSAL CERTIFICATION, ACKNOWLEDGEMENTS, 
and NON_COLLUSION AFFIDAVIT

VENDOR is to certify its proposal as to its compliance with the Request for Proposal specifications using the language as stated hereon.

ACKNOWLEDGEMENTS

By virtue of submittal of a Proposal, VENDOR acknowledges and agrees that:

- All of the requirements in the Scope of Work of this RFP have been read, understood and accepted.

- The University’s General Requirements and Guidelines have been read, understood and accepted.

- Compliance with the Requirements and/or Specifications, General Requirements and Guidelines, and any applicable Supplemental Terms and Conditions will be assumed acceptable to the VENDOR if not otherwise noted in the submittal in an Exhibit I, Restricted Services.

- The Supplier is presently not debarred, suspended, proposed for debarment, declared ineligible, nor voluntarily excluded from covered transactions by any Federal or State of Michigan department or agency.

- Wayne State University is a constitutionally autonomous public university within Michigan's system of public colleges and universities, and as such, is subject to the State of Michigan Freedom of Information Act 442 of 1976.  Any Responses Proposals, materials, correspondence, or documents provided to the University are subject to the State of Michigan Freedom of Information Act, and may be released to third parties in compliance with that Act, regardless of notations in the VENDOR's Proposal to the contrary.

- All of the Terms and Conditions of this RFP and Vendor’s Response Proposal become part of any ensuing agreement.

- The individual signing below has authority to make these commitments on behalf of Supplier.

- This proposal remains in effect for [120] days.

VENDOR, through the signature of its agent below, hereby offers to provide the requested products/services at the prices specified, and under the terms and conditions stated and incorporated into this RFP.

PROPOSAL CERTIFICATION

The undersigned, duly authorized to represent the persons, firms and corporations joining and participating in the submission of this Proposal states that the Proposal contained herein is complete and is in strict compliance with the requirements of the subject Request for Proposal dated May 20, 2016, except as noted in Exhibit 1, the "Restricted Services/Exceptions to RFP" section of the Proposal.  If there are no modifications, deviations or exceptions, indicate “None” in the box below:

|  | NONE – There are no exceptions to the University’s requirements or terms |
| --- | --- |

|  | YES – Exceptions exist as shown in Exhibit 1, Restricted Services. |
| --- | --- |

NON-COLLUSION AFFIDAVIT

The undersigned, duly authorized to represent the persons, firms and corporations joining and participating in the submission of the foregoing Proposal, states that to the best of his or her belief and knowledge no person, firm or corporation, nor any person duly representing the same joining and participating in the submission of the foregoing Proposal, has directly or indirectly entered into any agreement or arrangement with any other VENDORS, or with any official of the UNIVERSITY or any employee thereof, or any person, firm or corporation under contract with the UNIVERSITY whereby the VENDOR, in order to induce acceptance of the foregoing Proposal by said UNIVERSITY, has paid or given or is to pay or give to any other VENDOR or to any of the aforementioned persons anything of value whatever, and that the VENDOR has not, directly or indirectly entered into any arrangement or agreement with any other VENDOR or VENDORS which tends to or does lessen or destroy free competition in the letting of the contract sought for by the foregoing Proposal.

The VENDOR hereby certifies that neither it, its officers, partners, owners, providers, representatives, employees and parties in interest, including the affiant, have in any way colluded, conspired, connived or agreed, directly or indirectly, with any other proposer, potential proposer, firm or person, in connection with this solicitation, to submit a collusive or sham bid, to refrain from bidding, to manipulate or ascertain the price(s) of other proposers or potential proposers, or to obtain through any unlawful act an advantage over other proposers or the college.

The prices submitted herein have been arrived at in an entirely independent and lawful manner by the proposer without consultation with other proposers or potential proposers or foreknowledge of the prices to be submitted in response to this solicitation by other proposers or potential proposers on the part of the proposer, its officers, partners, owners, providers, representatives, employees or parties in interest, including the affiant.

CONFLICT OF INTEREST

The undersigned proposer and each person signing on behalf of the proposer certifies, and in the case of a sole proprietorship, partnership or corporation, each party thereto certifies as to its own organization, under penalty of perjury, that to the best of their knowledge and belief, no member of the UNIVERSITY, nor any employee, or person, whose salary is payable in whole or in part by the UNIVERSITY, has a direct or indirect financial interest in the award of this Proposal, or in the services to which this Proposal relates, or in any of the profits, real or potential, thereof, except as noted otherwise herein.

Any notice required under the Agreement shall be personally delivered or mailed by first class or certified mail, with proper postage, prepaid, to the Subject VENDOR at the following address:

Company Name:	_________________________________________________________

Address:		_________________________________________________________

_________________________________________________________

Telephone:		(________________)_______________________________________

Fax:			(________________)_______________________________________

ATTN:			_________________________________________________________

Tax Payer ID:		_________________________________________________________

Submitted by:		_________________________________________________________

Signature		_________________________________________________________

Typed Name		_________________________________________________________

____________________________________    ___________________

(Title)                                                  (Date)

The Internal Revenue Code requires recipients of payments which must be reported on Form 1099 to provide their taxpayer identification number (TIN).

T.I.N. (Taxpayer Identification Number, Federal Identification Number, or Social Security Number).

Schedule B - INSURANCE REQUIREMENTS (Revised 2-2015)

____________________________________________, at its sole expense, shall cause to be issued and maintained in full effect for the term of this agreement, insurance as set forth hereunder:

General Requirements

| Type of Insurance - Commercial General Liability (CGL) Contractor shall maintain commercial general liability (CGL) CGL insurance shall be written on Insurance Services form CG 00 01 (or substitute form providing equivalent coverage) and shall cover liability arising from premises, operation, independent contractors, products-completed operation, and personal injury, contractual liability broad form property damage liability, products and completed operations coverage and X,C,U (explosion, collapse, underground) hazards. | Minimum Requirement $1,000,000 combined single limit per occurrence $2,000,000 aggregate Umbrella Liability per occurrence and in the annual aggregate of $5,000,000. |
| --- | --- |
| - Commercial Automobile Liability (CSL) (including hired and non-owned vehicles) | $1,000,000 combined single limit |
| - Workers' Compensation (Employers' Liability) | Statutory-Michigan $500,000 |
| - Professional Liability insurance This limit shall be dedicated to the risks of Professional Liability and it shall not be combined with limits of any other coverages such as Environmental/Pollution General Liability, or Umbrella Liability unless otherwise approved by the Owner. Coverage shall be for the benefit of the Contracting or Design- Build entity, its principles, Employees, affiliates, agents, and partners-whether joint or several. It is presumed that this insurance will be Claims Made, and therefore must have a Retro-active date prior to the performance of any work for the Owner, whether or not such work is under contract or purchase order. This insurance will be placed with an insurer licensed to do business in the State of Michigan and rated no less that A X; by AM Best | $500,000.00 (Professional Liability Amount) Per Occurrence and in the Aggregate annually. |

Maximum Acceptable Deductibles

Type of Insurance			Deductible

Comprehensive General Liability			$5,000

Comprehensive Automobile Liability			         0

Workers' Compensation			         0

Property - All Risk			$   500

Coverages

1.	All liability policies must be written on an occurrence form of coverage.

2.	Comprehensive general liability includes, but is not limited to:  consumption or use of products, existence of equipment or machines on location, and contractual obligations to customers.

3.	The Board of Governors, Wayne State University, shall be named as an additional insured, but only with respect to accidents arising out of said contract.

Certificates of Insurance

1.	Certificates of Insurance naming Wayne State University / Office of Risk Management as the certificate holder and stating the minimum required coverages must be forwarded to the Office of Risk Management to be verified and authenticated with the agent and/or insurance company.

2.	Certificates shall contain a statement from the insurer that, for this contract, the care, custody or control exclusion is waived.

3.	Certificates shall be issued on a ACORD form or one containing the equivalent wording, and require giving WSU a thirty (30) day written notice of cancellation or material change prior to the normal expiration of coverage.

4         Insurance must be issued by a bond/insurance company with an “A rating as denoted in the AM Best Key Rating Guide”

5.	Revised certificates must be forwarded to the Office of Risk Management thirty (30) days prior to the expiration of any insurance coverage listed on the original certificate, as follows:

Wayne State University

Office of Risk Management

5700 Cass Avenue, Suite 4622 AAB

Detroit, MI   48202

Schedule C

Fee Proposal Form

## FEE PROPOSAL FORM

## DESIGN BUILD SERIVCES

WAYNE STATE UNIVERSITY

Ernie Harwell Inside Wall Display

Please identify each element of the proposed design for the project, and the cost associated with that element:

| Description | Fee | Timeline |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |

(add spaces as needed)

Company Name:		________________________________________________

Signature:			________________________________________________

Title:				________________________________________________

Date:				________________________________________________

email:				________________________________________________

Schedule D - Summary Questionnaire

| 1. Can your company complete services on or before October 02, 2016? |  | YES _______ | ALTERNATIVE ______________ |
| --- | --- | --- | --- |
| 2. Does your company agree to provide a minimum of 3 references to the University upon request, with specific contact names and phone numbers? |  | _______ | ______________ |
| 3. Did you attend the mandatory Pre-Proposal meeting on June 06, 2016? |  | _______ | ______________ |
| 4. Did your company provide a certificate of insurance to meet or exceed all our minimum requirements? |  | _______ | _______________ |
| 5. Did your company provide the required Proposal Certification, Non- Collusion Affidavit and Vendor Acknowledgement, Schedule A? |  | _______ | _______________ |
| 6. Did your company complete and provide the Summary Price Schedule C, and submit it electronically to rfp@wayne.edu? |  | _______ | _______________ |
| 7. Please complete the following questions: Total number of employees in your company Total years in business with this company name |  | ______ ______ |  |
| 8. Does your company agree to provide financial reports to the University upon request? |  | _______ | ______________ |
| - Does your company agree to allow the UNIVERSITY to audit your books pertaining to the UNIVERSITY account? |  | _______ | ______________ |
| - Are there any conflicts of interest in doing business with the University? |  | ___ Yes ___ No |  |
| - Did your company quote services in accordance with Prevailing Wage requirements and clearly indicate such in your proposal? |  | _______ | ______________ |

- ADDENDA:	The undersigned affirms that the cost of all work covered by the following Addenda are included in the lump sum price of this proposal.

Addendum No.	     Date		      	Addendum No.	    Date

Addendum No.	     Date		     	Addendum No.	    Date

Addendum No.	     Date		     	Addendum No.	    Date

Addendum No.	     Date		     	Addendum No.	    Date

Company Name:	_________________________________________________________

Signature		_________________________________________________________

Typed Name		_________________________________________________________

____________________________________    ___________________

(Title)                                                  (Date)

APPENDICES

Appendix 1,   	WSU Campus Map / Available Parking

Appendix 2, 	Prebid Registration Form

APPENDIX 1

(Wayne State University Campus Map)

See web site:

http://campusmap.wayne.edu/

A detailed list of Cash & Coin operated lots can be viewed at http://purchasing.wayne.edu/cash_and_credit_card_lots.php

APPENDIX 2

REGISTRATION/INTENT FORM

## RFP:  Ernie Harwell Inside Wall Display / Valerie Kreher

Please use this form to indicate your attendance at our mandatory Pre-proposal meeting to be held on, June 06, 2016 at 2:30 pm and your intent to submit a proposal for the services listed.  Please type or print the information requested below, then fax to attention Ms. Pat Wegner at (313) 577-3747 by, June 03, 2016, 12:00 noon.

VENDOR Name:

VENDOR Address:

Contact Person:

Telephone:		  (		)

Fax:			  (		)

E-mail

YES ________  I will be attending the mandatory Pre-proposal meeting on June 06, 2016

Location:	Academic / Administrative Building

4th Floor Conference Room 4002

Detroit, MI  48202

Time:       	2:30 pm

NO _________  I will not participate in the Request for Proposal and will not be

present at the meeting.

I understand that this will not affect our status as a potential supplier to Wayne State University.

Thank you for interest shown in working with Wayne State University.

Valerie Kreher

Senior Buyer